## Slide 1: Expression of Interest for Software
https://indico.bnl.gov/event/8552/contributions/43221/
Common Projects
Software Tools for Simulations and Reconstruction
  Monte Carlo Event Generators
  Detector Simulations
  Reconstruction
  Validation
Middleware and Preservation
  Workflows
  Data and Analysis Preservation
Interaction with the Software Tools
  Explore User-Centered Design
  Discoverable Software
  Data Model
Future Technologies
Artificial Intelligence
Heterogeneous computing
New languages and tools
Collaborative software
29 institutions

## Slide 2: Evolving the EoI towards a Work Plan for the SWG
https://eic.github.io/activities/eoi.html

## Slide 3: Update on Common Projects
Software Tools for Simulations and Reconstruction
  Monte Carlo Event Generators
    02/24 Kolja reported on maintaining Pythia6 for the EIC.
    03/10 Prabi reported on MC-data comparisons for the EIC and Barak discussed random number seeding
    ToDo Request for suggestions what MCEG to use
  Detector Simulations
    03/25, 03/31 Project eAST, CAD import started, including status report of existing detector simulations by EIC Generic R&D program
    Started Note on "Accelerator and beam conditions critical for EIC simulations"
  Reconstruction
    02/24 Joe Osborn updated us on ACTS for the EIC.
  Validation
    MCEGs: see above
    Fun4All: going through calorimeter simulations with the initial goal to provide parametrizations for eic-smear.
    Starting stages eic-smear, ESCalate
Middleware and Preservation, see also Wouter’s overview
    Workflows
    Data and Analysis Preservation
    02/24 biweekly meetings, next April 12 at 11:0 a.m. (EDT)
Interaction with the Software Tools
  Explore User-Centered Design
    03/03 Kolja, Markus, Rebecca, Sylvester, Wouter presented report on “Status of Software Survey.”
    04/07 Focus-group discussions started
  Discoverable Software
    04/07 Wouter will report on first meeting, next meeting on April 19 at 11:00 a.m. (EDT)
  Data Model
    Common output format (Dmitry), data model for streaming readout (Jan)
Will receive more and more input
from proto-collaborations