## Slide 1
Summary of proposals so far received
Group | tasks | timescale
INFN (Bari and Trieste) | development of techniques and tools for bending and interconnecting wafer-scale chips 65 nm test structure characterization and study of the effect of the curvature on the performance; development of mechanical support structures for cylindrical silicon layers. | Immediate – work is ongoing in WP4 of the ITS-3 effort.

## Slide 2
Group | tasks | timescale
UK Groups: Brunel University Daresbury Laboratory RAL CMOS Sensor Design Group (CSDG) RAL Particle Physics Division (PPD) University of Birmingham University of Glasgow University of Lancaster University of Liverpool University of York | 2021 Testing and characterization of MLR1 Sensor design for MLR2 or ER MLR2 submission 2022 Testing and characterization of MLR2 Sensor design for ER ER submission 2023 Testing and characterization of ITS3 ER and assessment of yield Assessment and planning for EIC sensor fork of ITS3 design Fork off sensor design and work on EIC variant for staves and discs (may move to next year depending on results) ER submission for EIC variant sensor for staves and discs (may move to next year depending on results) 2024 Testing and characterization of EIC ER and assessment of yield Si design for EIC ER2 ER2 submission for EIC variant sensor for staves and discs + physics performance simulations all along | The timeline to the left is taken from the draft WP and tasks circulated to the “eic-rd-silicon” mailing list on 10 May 2020. Silicon design work is in progress and has been ongoing as part of ERD-25 effort. Level of effort going forward will depend on funding.

## Slide 3
Group | tasks | timescale
US group BNL (Instrumentation Division) | 2021 TJ65nm NDA setting up in place, acquisition of TJ65nm PDK, obtaining process information for device level analyses and simulations, Define specification of SEE test vehicle ASIC (SEETJ65), start of the design, 2022 Completion of the SEETJ65 design and submission for ER, Building test setup and perform SEE (SEU, SET, SET) cross-section measurements Development of blocks for common ITS3 design Contribution to sensor design for ITS3 ER 2023 Testing and characterization of ITS3 ER and assessment of yield Assessment and planning for EIC sensor fork of ITS3 design Contribution to EIC variant sensor for staves and discs for ER submission Contribution to adaptation of ITS3 design for use in EIC inner layers Contribution to prototyping: stave/disc integration and construction, thermomechanical simulations and detector infrastructure Development of Electronics Readout Laboratory, Beam and Radiation tests | Design work on the 65 nm TJ process should commence as soon as the NDA and PDK are delivered. Level of efforts will be dependent upon available generic R&D, project R&D and ultimately project funding

## Slide 4
Group | tasks | timescale
US group BNL (Instrumentation Division) | 2024 Testing and characterization of EIC ER and assessment of yield Contribution to Si design for EIC ER2 Contribution to EIC variant sensor for staves and discs for ER2 submission Contribution to adaptation of ITS3 design for use in EIC inner layers and integration of design into ER2 if necessary Contribution to prototyping: stave/disc integration and construction, thermomechanical simulations and detector infrastructure Development of Electronics Readout Laboratory, Beam and Radiation tests 2025 Repeat tasks from FY24 as needed |