## Slide 1: DAQ WG Meeting Agenda – 10/7/21
Announcements
Todo list status

## Slide 2: Announcements (Page 1)
Costing:
  I’ve transferred the costing worksheet to the official forms
  Costing group will do a “line-by-line” walkthrough today or tomorrow, I hope to get useful feedback, so far have differing guidance as to level of detail.
  Next Wednesday, meet with project/other collaborations again towards the goal of having a uniform costing basis among the collaborations. My goals:
    How do we incorporate FELIX development
      Communicate, define, implement specific protocols for each detector
        Data interface
        Configuration / SC interfaces
        FEP needs
        Special versions / simplified aggregation in cases with low utilized data links. E.g. 48 fiber -> 1 fiber version?
    Uniformity of cost of Global Timing systems
    Uniformity of Manpower requests
      E.g. FELIX
      Also software development. Assume inkind? Assume Students/PostDocs/etc…

## Slide 3: Announcements (Page 2)
PID
  There are two changes that are distinct from one another:
    The geometry is radically changed (not the source of a data volume change).
      The mRICH is now a single module.
      One BIG aerogel at the entrance.
      One BIG focal plane.
    The focal plane goes to SiPM
      Data volume changes from “minimal” to “equivalent to dRICH”
Drafting
  No comments from committee (or this group) regarding draft
  Tomorrow status update at WG Convener meeting. They want to see/hear about plots
  Some comments about drafting steps:
    I wrote 3-4 paragraphs which had integrated “purpose and performance”
    I broke this up into their 6 headings
    Sent to drafting committee
    They intend to redraft, and where needed compress the headings to straight text
    Then iterate…
  I will also give them my original 3-4 paragraphs…

## Slide 4: Todo list for Nov 1
Get solid occupancy / hit counts from simulation [needed for proposal plot]
  Synchrotron radiation [In Progress]
  Collisions [Awaiting full simulations]
  Beam gas
Aggregation details: tracker, mRHIC/dirc, BO/RP/OffM currently half aggregation cost, but low data volume. Decide how to proceed:
  Assume/or verify aggregation close to data volume in the end
  Propose cheaper aggregation to go into FELIX
  Propose R&D goals for FELIX a simpler parallel version
Labor costing estimate iteration (I want some independent estimates or discussion)
Global Timing System actual costing
System diagram. (Do we base explicitly on updating yellow report diagram?)
Proposal text iteration https://www.overleaf.com/4462197242wshdzrtdvhcm
Costing  official spreadsheets
Supplemental materials (needs to be considered, brief, and of equally high quality to proposal)

## Slide 5: Todo list for Nov 1
Get solid occupancy / hit counts from simulation [needed for proposal plot]
  Synchrotron radiation [In Progress]
  Collisions [Awaiting full simulations / discussion with software]
  Beam gas [Project generator, but not started]
Decide how to proceed with regard to low data volume FELIX [Discuss at project meeting]
  Assume/or verify aggregation close to data volume in the end
  Propose cheaper aggregation to go into FELIX
  Propose R&D goals for FELIX a simpler parallel version
Labor costing estimate iteration: current estimate 29 FTE total. [In progress / Feedback from Athena & project planned]
Global Timing System actual costing [made up numbers / haven’t contacted Fernando]
System diagram [Hope to have for tomorrow]
Proposal text iteration https://www.overleaf.com/4462197242wshdzrtdvhcm [Awaiting feedback, may send update with explanation]
Costing  official spreadsheets [In progress, transfer done, but schedule items in spreadsheet not complete. Feedback soon…]
Supplemental materials (needs to be considered, brief, and of equally high quality to proposal) [Not yet started, will produce outline]
Detector | Data Volume (Collission) | Data Volume (Synchrotron) | Data Volume (Beam Gas) | Data Volume (Noise)
Si Tracker |  |  |  | X
MPGD Tracker | X |  |  | 
dRICH |  |  |  | X
(…) |  |  |  |