## Slide 1: Outline of ATHENA PID
Four pages allowed
  Four main sections:
    dRICH
    DIRC
      Main issue manpower: working with Dmitry.
      Delay remains.
    Barrel-TOF
    eRICH
  Honorable mention:
    Two sentences on GridPIX  Supplemental material?
    Listing within the R&D
    Risk and Mitigation of the TOF.

## Slide 2
DD4HEP “Beauty”
DD4HEP “Performance”
Figure Prototype:

## Slide 3: Outline of ATHENA PID
Four pages allowed
  Four main sections:
    dRICH
      Alex, Chandra, Chris worked on validation work.
      “Juggler” plugin (private code for indirect ray tracing).
        Performance from standalone transfers to main code.
        Extraction of validation data.
      Nice pictures good.
      Performance will be plotted (hopefully good).
      Rapid advancement.

## Slide 4: Outline of ATHENA PID
Four pages allowed
    DIRC
      Main issue manpower: working with Dmitry.
      Delay remains.
      Requires core group to run simulations.
      Experts validate the results.
      Status:
        Some remaining overlaps need to be fixed.
        Standalone simulations can be made in the short term.
          Caution: Non-magnetic field simulations.
        Additional communication to validate geometrical constants.
      Validation procedure (non-magnetic):
        Standalone set of “test particles” available.
        New hits (in familiar format) for the same condition available.
        Validation then requires one week.
      ATHENA  “Familiar” format.
        Requires format familiarity from both sides  Dmitry
      What is the tracking angular resolution at the DIRC radius?

## Slide 5: Outline of ATHENA PID
Four pages allowed
  Four main sections:
    Barrel-TOF
      DD4HEP “parameterized” response is available.
      Provide full chain in two weeks.
      Status of simulation:
        No supports or services.
        Increase an aluminum cone and/or carbon fiber cone thickness.
      Will provide the thickness … report in one week’s time.
    Endcap TOF as upgrade option:
      What is needed?
      Supplemental material less limited than main text.

## Slide 6: Outline of ATHENA PID
Four pages allowed
  Four main sections:
    pfRICH
      Alex, Chandra, Chris worked on validation work.
      “Juggler” plugin (private code for indirect ray tracing).
        Performance from standalone transfers to main code.
        Extraction of validation data.
      Nice pictures good.
      Performance will be plotted (hopefully good).
      Rapid advancement.
      Desire a material scan:
        Question: How did we determine this?
          Presently: Pulled out of a hat. (1 cm aluminum)
          Better: annealing include various high test constraints; cooling includes SS thin-walled tubing; a more conservative hat yields  1.5 cm
            0.5 at sensor
            1 cm fully behind.