## Slide 1: Simulation & Reconstruction Status ATHENA COLLABORATION MEETING Friday 2021-09-17
The Software and Computing WG Conveners: Andrea Bressan (University of Trieste and INFN) , Dmitry Romanov (Jefferson lab) , Sylvester Joosten (Argonne National Laboratory) , Whitney Armstrong (Argonne National Laboratory) , Wouter Deconinck (The University of Manitoba)

## Slide 2: Simulation status
“Canyonlands” geometry
✅ Central calorimetry ready for proposal
  ❌ Optimize ECAL/HCAL acceptance? (near beampipe and corner of BHCAL blocking PECAL)
✅ Hybrid tracker version 2.0 fully functional
  🚧 Iterative changes to geometry
  ❌ Integrate first BECAL silicon layer into tracking geometry
✅ Forward/backward RICH fully functional
  🚧 2-mirror design for dRICH
  🚧 better pfRICH services
✅ 12-sided “Fake-DIRC”
  ❌ Fix geometric overlaps in DIRC
✅ Realistic central beampipe
  ❌ Beampipe needs 50cm extension in forward direction.
✅ B0 tracker/preshower ready for proposal
✅ Forward beamline, including RPs and OMDs ready for proposal
  🚧 Detect beam energy setup in HepMC file to automatically set FF magnets
🚧 ZDC redesign almost complete
LEGEND:
✅ : done
🚧 : ongoing
❌ : task not allocated to anyone or not fully defined

## Slide 3: Reconstruction status
Status
✅ ECAL reconstruction ready
  🚧 Validate calorimetry digitization for BECAL
✅ Tracking with ACTS working well
  🚧 Validation + fine-tuning material effects
  ❌ Add B0 (after proposal deadline)
  🚧 Realistic vertexing
✅ Neutral particle reconstruction
🚧 Realistic PID
  ✅ Truth PID for all particles
  🚧 IRT for dRICH/pfRICH
  ❌ DIRC reconstruction
  ❌ e/π separation using calorimetry+PID
✅ Inclusive kinematic reconstruction
  🚧 Tune algorithms
🚧 FF reconstruction
  ✅ Fast FF reconstruction
  ✅ RP/OMD proton reconstruction
  🚧 ZDC reconstruction
https://eicweb.phy.anl.gov/EIC/eicd/-/blob/master/eic_data.yaml
LEGEND:
✅ : done
🚧 : ongoing
❌ : task not allocated to anyone or not fully defined
JUGGLER
GAUDI
https://eicweb.phy.anl.gov/EIC/juggler
Full simulation/reconstruction DIS events with electron method (Jacquet-Blondel and double-angle also available) Implementation and results courtesy of Barak Schmookler

## Slide 4: Computing and Support
Large production running right now!
#software-helpdesk office hours every week: Mo-We-Fr at 2:00pm EDT https://zoom.us/j/93744567735.
In case of questions/issues, you can reach us at Slack (#software-helpdesk), or by creating an issue on eicweb.
eic-ip6-software-I@lists.bnl.gov #software-helpdesk on Slack
Full simulation tutorials
Getting started: curl -L get.athena-eic.org | bash