## Slide 1: RHIC Performance Update
December 7, 2021
Michiko Minty
Accelerator Division Head

## Slide 2
Overview of RHIC Runs (Run-21 through Run-25)
RHIC Performance in Run-21
Completed multi-year Beam Energy Scan program
Achieved main Run-21 goal early: Au+Au at 3.85 GeV with bunched beam electron cooling
Early completion enabled execution of all desired experiments in STAR Beam Use Request
Status and Plans for RHIC Run-22
Planned Operating Modes
Upgrades and Improvements
Planning through end of RHIC operations / start of EIC installations (in 2025)
Run-23 – Run-25 with sPHENIX and STAR
25+ year Technical Infrastructure Upgrade Plan
Responses to recommendations from C-AD MAC 2020
Contents
2

## Slide 3: Overview of RHIC Runs (Run-21 through Run-25)
3

## Slide 4
From 2020 C-AD MAC (W. Fischer)
Overview of RHIC Run Plans

## Slide 5: RHIC Performance in Run-21
5

## Slide 6: Beam Energy Scan (BES)-II
From 2015 NSAC Long Range Plan for Nuclear Science
BES-I in 2010/11/14
BES-II: 10x increase in the number of events
From 2020 C-AD MAC (W. Fischer)
6
Notes: Picture from 2015 NSAC long-range plan

## Slide 7
Beam Energy Scan II: Run-18 through Run-20
All BES-II goals achieved or exceeded except: Au+Au colliding at 3.85 GeV/nucleon beam energy (=> next Run)
still to be done
From 2020 C-AD MAC (W. Fischer)
7

## Slide 8
Run-20 Accelerator R&D with Electron Cooling
Au + Au at sNN = 7.7 GeV
cooling
cooling + 3rd harmonic rf
cooling + 3rd harmonic rf + beta squeeze
initial
final
2x gain from no cooling to all cooling + 3rd harmonic + beta-squeeze
longitudinal ion bunch profile with higher harmonic cavities
2-9 Sept 2020
8

## Slide 9
Run-21 Overview
Au+Au at sNN = 7.7 GeV
Au+Au (FXT) at 4 energies (sNN = 3.0, 9.2, 11.5, 13.7 GeV)
Au+Au at sNN = 17.3 GeV
+ interspersed operations for CeC PoP at 26.5 GeV/nucleon particle energy
+ FXT* with parasitic CeC operation
+ interspersed accelerator physics experiments (APEX)
O+O at sNN = 200 GeV
d+Au at sNN = 200 GeV
Au+Au (FXT*) at sNN = 3.0 GeV
priority #1
priority #3
added
priority
(NPP PAC,
6/22-23/21)
Ions [109]
Ions [109]
RHIC Beam Intensity
Time
priority #2
8 different modes
Run Coordinator
Chuyu Liu
9

## Slide 10
All Run-21 Run priorities and event goals + additional d+Au run achieved
1.7 B
8.65
17.3
100 200 d+Au 100 M 4
100 M (central)
Beam Energy Scan II: Run-21
Highest priority (Au + Au at sNN = 7.7 GeV) completed in 13 weeks
10

## Slide 11
COOLING
in Blue RHIC ring
COOLING
in Yellow RHIC ring
High-Power Beam Dump
Extraction beam line
DC e- Gun
704 MHz SRF
Booster Cavity
2.1 GHz Cu Cavity
9 MHz Cu Cavity
704 MHz Cu Cavity
Injection beam dump
RF Diagnostic Beamline
RHIC TRIPLET
RHIC DX
180°
Bending
Magnet
e-
e-
e-
* NOT to scale
Cathode
loading system
LF solenoid
HF solenoid
Transport solenoid
Quad corrector
Trim corrector
Corrector 3.8 ID
Corrector 6.0 ID
BPM 2.4 ID
BPM 4.8 ID
Bellows
Ion pump
Merger
Beamline
Transport
Beamline
704 MHz Cu Deflector Cavity
A. Fedotov et al, Experimental Demonstration of Hadron Beam Cooling Using Radio-Frequency Accelerated Electron Bunches, Physical Review Letters 124, 084801 (Feb 2020).
First operational electron cooling in a collider (Run-20)
Critical for lowest-energy RHIC program in Run-21
DC gun
high QE cathodes
high-power fiber laser
5 RF systems, including one SRF
machine protection
many magnets
instrumentation
100 meters of beamlines
Technologies
Low Energy RHIC electron Cooling (LEReC)
Principle Investigator
Alexei Fedotov
11

## Slide 12
All performance goals attained. Additional operational improvements implemented:
  New LEReC 1.4 GHz cavity and new RHIC bunch-by-bunch dampers
  Feedback-based beam control for electron orbits in cooling sections, electron beam energy, electron beam intensity and laser position feedback.
  Utilization of existing 3rd harmonic (28 MHz) cavity in RHIC to reduce ion beam peak current
  Optimization of electron beam currents based on operational experience
    15-20 mA (for Au ions at 4.6 GeV/n in 2020)
    8-20 mA (for Au ions at 3.85 GeV/n in 2021)
Select demonstrated additional technological advances:
  Robust photocathodes with high initial Quantum Efficiency
  Photocathode lifetimes of 6-10 days
  Stable and reliable operation of high-power fiber laser
  for photoelectron gun
Highlights from Run-21 BES-II program with LEReC
1.4 GHz cavity
Run Coordinator
Chuyu Liu
Quantum efficiency
Efficiently and reliably operated LEReC with high-current electron beams and stable cooling at lowest-ever RHIC beam operating energy (3.85 GeV/n) in Run-21
12
Notes: 1.4 GHz cavity, amplifier and circulator installed November, 2020. Designed to increase the electron bunch length from 0.4 to 0.6 ns while preserving the slice energy spread. Intent to reduce the “heating” effect from the electrons on the ions.
Bunch-by-bunch damper: used repurposed stripline kickers and existing BPMs. Long-desired general purpose device to combat instabilities. Reduces tune spread to allow for smaller chromaticity.

## Slide 13
Time
Typical cooling performance in Run-21 at 3.85 GeV/n
rms bunch
length (ns)
vertical beam size (mm)
Stable and efficient operation of LEReC, with simultaneous cooling of ions for BES-II at sNN = 9.2 GeV
4/28/21
13

## Slide 14: RHIC Operational Efficiency – 2002 to 2021
Availability = beam time / scheduled beam time (denominator excludes scheduled maintenance)
Availability goal: 85% (raised in Run-20, from 82.5%)
Achieved 90.6% availability in Run-21 Met availability goal for past 10 consecutive years
availability reported to DOE
14

## Slide 15
6/4
min-safe operations
~ 40 on-site FTEs
7/6
expansion of limited operations
3/20/2020 – end of Run-20A
start of operations stand-down
6/18 – Run-20B start
9/14 – Run-20 end
C-AD MAC (12/1-4/20)
7/7/21 – Run-21 RHIC Run end
1/29/2021 – Run-21 RHIC Run start
limited operations
(~ 70 on-site FTEs)
New reported cases by day in New York (from New York Times, 1 Dec 2021)
Challenges (Run-21)
Reduced workforce due to illness and quarantines
Supply chain delays
New methods of communications with MCR
Occasional delayed response time to operational issues
Possible employee “burn-out” – 18+ months of “state of emergency” response
1/4 – NSRL and BLIP start
7/11 – NSRL and BLIP end
RHIC Operation during the COVID Pandemic
12/3 – 12/19
NSRL run
Successes
Call-ins: no differences from pre-COVID levels
Remote operations: adapted well
Maintained high accelerator availability
Despite challenges, RHIC operations, LEReC and STAR all operated well thus completing the multiyear BES program
130 – 150 on-site FTEs
~ 225 on-site FTEs
~ 200 on-site FTEs
11/1 NSRL start
11/29/21 – Run-22 RHIC Start
10/23 BLIP start
15

## Slide 16: BES-I vs BES-II luminosity
Run Coordinators:
T. Satogata (Run-7, Run-8)
K. Brown, A. Drees,
G. Marr, T. Satogata (Run-10)
G. Marr (Run-11)
C. Montag (Run-12)
G. Robert-Demolaize (Run-14)
C. Liu (Run-19, Run-20, Run21)
Goal:
Lavg (BES-II) / Lavg (BES-I) = 4
Met all luminosity goals and demonstrated luminosity ratios of
3.8
4.0
4.7
6.4 (with LEReC)
5.6
11.3 (with LEReC)
Run-19
Run-20
Run-21 with sNN = 7.7 GeV: Lavg (BES-II) = 11.3 x Lavg (BES-I)
Run-21
16

## Slide 17: Status and Plans for RHIC Run-22

## Slide 18: Preparation for RHIC Run-22
Run Coordinator: Vincent Schoefer
Planned Operating Modes
p + p at 255 GeV/n – Physics requirements same as Run-17 Run
Au at 26.5 GeV/n for CeC-X (16 days)
Accelerator Physics Experiments (APEX) for EIC
  Au at 3.85 GeV/n for LEReC-based cooling experiments
  3He at 100 GeV/n for polarimetry development
Ion source upgrades
H- jet polarimeter upgrade
RHIC Machine Protection System (MPS) upgrade
Operational improvement plans
Changes for Run-22 RHIC Run (slides to follow)
18
Notes: Budget briefing: 18 cryo-weeks (scenario 1), 20 cryo-weeks (scenario 2)
STAR BUS: 20 cryo-weeks consisting of 16 week run time for SAMPLED luminosity of 400 / pb. + 1 week cooldown + 2 week setup time = 19 weeks total. Per Lijuan, STAR has forward upgrades including 4 subsystems. We assume that we might need 1 additional week for the commissioning. Per BUS, 18 cryo-week run would result in more than ~15% of sampled luminosity.

## Slide 19
Changes for RHIC Run-22 (1 of 4) - Ion Source upgrades
Optically Pumped Polarized Ion Source (OPPIS)
OPPIS last run in June 2017
January - May 2021: OPPIS Source refurbished and operated for AGS
For Run-22: OPPIS upgrades to H-ionizer cell, optically pumped Rb-vapor cell, and Na-jet ionizer cell completed
Recently demonstrated 80% polarization at 200 MeV
LEBT upgrade - added second high-intensity source in Run-21
He-ionizer cell
Na-jet ionizer cell
Rb-cell
Achieved 225 mA proton beam current (>10% improvement)
19
Notes: OPPIS source upgrade: new He-ionizer cell, Rb-cell and Na-jet ionizer all part of OPPIS. OPPIS off June 2017 to Nov 2020.
Polarized protons in AGS used for booster AC dipole and AGS flattop bunch merge test.
Not mentioned: 2017 – 2020: studies of optical pumping in high magnetic field. Put He-ionizer cell inside SC solenoid. He-3 ionized by electron current, double-charged. For EIC.

## Slide 20
Changes for RHIC Run-22 (2 of 4) - H- jet polarimeter
High time-resolution beam profile monitor for LEReC
Run-22 Upgrades
turbo-molecular pumps power supplies
detectors and pre-amplifiers
control and interlocks
From Run-17
‹ P › = (~ 56 ± 2.0 stat ± 0.3syst) % (typical store)
High accuracy absolute polarization measurements
A.A. Poblaguev, A. Zelenski et al, Nucl. Instr. and Meth.,
In Phys. Res., A 976 (2020) 164261
20

## Slide 21
Changes for RHIC Run-22 (3 of 4) RHIC Machine Protection System (MPS)
Motivation: protect sPHENIX and RHIC SC magnets
Issue: RHIC abort system thyratrons occasionally fire spontaneously and asynchronously causing ~10 bunches to miss the RHIC beam dump
Solution: add mechanical relays in series (installed in 2020) and
  compensate for the added time delay of 6ms (=460 turns)
  include additional inputs to the existing MPS (BLMs, BPMs, RF, corrector PS)
PFN
abort kicker
thyratron tube
redundant mechanical relays (added)
M. Purschke
PHENIX MPC start of run
after Yellow pre-fire 05/11/15
after Yellow pre-fire 06/01/15
More details in Mattheiu Valette’s presentation ‘Operation with sPHENIX’
21

## Slide 22
Changes for RHIC Run-22 (4 of 4) – Improvement Plans
New bunch split and merge scheme in the injector to reduce peak current (and hence emittance) at AGS injection
Present scheme: Single bunch from source to RHIC, dual harmonic RF at Booster and AGS injection
Extract to AGS
Extract to RHIC
Dual harmonic RF (h=1,2,adiabatic capture)
Dual harmonic RF (h=6,12)
Booster
AGS
Extract to AGS
Extract to RHIC
AGS
Dual harmonic RF
Booster
Proposed scheme: Add a longitudinal split in Booster and merge in AGS at 25.5 GeV
Dual harmonic RF
Bunch Split
Bunch Merge
h=12->6
Potential improvements:
~ 20% reduction in transverse emittance
~10% increase in relative polarization
RF gymnastics tested in Jan 2021
500 ns
Time
h=1
h=2
h=3
Booster split
AGS Merge
h=6
h=12
h=6
200 ns
200 ns
12/2/21
22

## Slide 23
Run-22 RHIC Startup [1]
AGS partial snake magnet, short to ground (Sept)
Booster vacuum bakeout (Sept)
AGS cable tray collapse (Oct)
AGS dipole coils replacement (Nov)
RHIC Yellow Ring vacuum leak (Nov)
RHIC cryo controls upgrade (Nov)  2 week delay in RHIC setup
Increase in safety-related reportable events (details in backup slides)
Unusual events
Status
Cool-down of RHIC started Nov 15, as planned.
In parallel, work to minimize impact on Run-22 programs
  Development of new bunch split-and-merge schemes in the injectors
  Electron beam commissioning for CeC (a primary Run-22 program)
  Next-in-priority LEReC setup for EIC-related accelerator physics studies
Final RHIC cool-down to 4K started Nov 29
Injector (LINAC, Booster, and AGS) setup completed
RHIC beam setup underway
23

## Slide 24
Run-22 RHIC Startup [2]
Challenges
last high energy polarized proton operation in Run-17
delayed start (2 weeks)
tight shutdown schedule (before Run-23)
Objectives
p + p at 255 GeV/n for STAR
400 pb-1 sampled luminosity (~16 weeks estimated in STAR beam use proposal)
Figure of merit, LP2 = 120 pb-1 with <P> = 55%
CeC-X
16 days
Accelerator Physics Experiments
~ 5 days (tbd)
Time [weeks in physics]
Integrated luminosity [pb-1]
RHIC Run-17 delivered luminosity p + p at 255 GeV/n
Run-22 end date fixed for now with contingency planning underway
Mitigation plans
quickly restore good operating conditions from Run-17
leverage performance improvements for increased polarization
24

## Slide 25: Planning through end of RHIC operations / start of EIC installations (in 2025)

## Slide 26
Run-23 through Run-25 with sPHENIX and STAR
Planned Operating Modes – all with 100 GeV/n beams
Maximizing useful luminosity with sPHENIX
Run-23 RHIC Run: Au + Au
Run-24 RHIC Run: p + p, p + Au
Run-25 RHIC Run: Au + Au
L(10 cm) ~ L(total) with 2 mrad
Use of 56 MHz SRF cavity (for increased longitudinal focusing)
Small vertex (+/- 10 cm) via 2 mrad crossing angle
Use of upgraded machine/experimental protection system (abort kicker relays+ faster detection of anomalies)
New power supplies in IR8 for larger operating margin / smaller b*)
Total luminosity
Total luminosity in +/- 10 cm
Run-23 Au+Au
26

## Slide 27: Run-23 to Run-25 with sPHENIX and STAR
<= sPHENIX request
STAR request =>
will have to move DX magnets during Run-24 (~1 week)
From 2020 C-AD MAC (W. Fischer)
27

## Slide 28
25+ year technical infrastructure upgrade plan
Developed in 2018 for RHIC, the injector complex and possible EIC
Assessed annually based on need for
  performance upgrades
  upgrades of obsolete systems
Assumes no further large performance upgrades of RHIC until end of RHIC operations
Upgrade Plan Goals
  Maintain technical infrastructure
  Ensure hadron injector complex ready for EIC commissioning while also running for external users (e.g. NSRL and BLIP), possibly HEET
  Ensure that system upgrades satisfy both short-term injector and RHIC needs as well as longer-term EIC requirements
  Develop a 4-year upgrade plan to allow new systems to be tested prior to the end of RHIC beam operations (mid-2025)
Manager: Rob Michnoff
28

## Slide 29
Technical infrastructure Upgrades that will support the EIC
Bldg. 912 Existing SRF Infrastructure
(clean rooms, HPR, VTFs, RF test area)
Existing Laser development area
Cryo Upgrade in progress
Bldg. 924 Instrumentation
Upgrade complete
Bldg. 905 Vacuum
Upgrade in progress
Bldg. 911 Power Supplies
Upgrade in progress
Work support by off-EIC-project funding, by BNL Modernization Project Office, and the BNL Facilities and Operations Directorate (F&O)
29

## Slide 30: Responses to recommendations from C-AD MAC 2020

## Slide 31
Responses to recommendations from C-AD MAC 2020
31
R1: Continue optimization of the skew quad scheme, aiming for reduction of power.
R2: Carry on planned tests of the split/merge scheme.
In progress (slide 22)
Finished power supply and magnet design
Power supply procurement underway (July, 2021)
Magnet procurement starting
Plan for commissioning in Run-23
Pulsed system parameters |  | Unit
Int. gradient (max) | 0.45 | T
Current (max) | 500 | A
Voltage (max) | 400 | V
Power (peak, 15 magnets) | 2-3 | MW
Pulsed system parameters |  | Unit
Int. gradient (max) | 0.2 | T
Current (max) | 275 | A
Voltage (max) | 450 | V
Power (peak, 15 magnets) | 1.8 | MW
Dec. 2020
July, 2021
Status

## Slide 32: Summary: Accelerator Operations

## Slide 33
Summary – RHIC Performance Update
33
Run-21 Run – extraordinarily successful
Completed the multi-year BES scan program.
Highest priority Run-21 goal for BES-II achieved with LEReC in 13 weeks.
Met all next-priority STAR goals including an additional d+Au run (8 modes + beam delivery for CeC).
Achieved 90.6% accelerator availability.
Missions achieved with limited on-site staff and full off-site coverage during the COVID pandemic.
Run-22 RHIC Run – very challenging
Resuming polarized proton operation at full energy (last operated in Run-17).
Since Run-17 accelerator availability goal raised to 85%.
Multi-faceted RHIC MPS upgrade to be fully implemented.
Operational improvements targeted on increased polarization in the injectors underway.
Planning for Run-23 through Run-25 with both sPHENIX and STAR underway
25+ year technical infrastructure upgrade plan
Many technical infrastructure upgrades completed and/or underway.
Goal is to have hadron injector complex ready for EIC commissioning while maintaining
operation for external user facilities (for NASA, Isotope production, maybe HEET).

## Slide 34: Reference Slides

## Slide 35
Excerpts from C-AD MAC 17 Report (Dec, 2020)

## Slide 37
RHIC operation during COVID pandemic in Run-20
New reported cases by day in New York (from New York Times, 9 Sept 2020)
Major challenges
Critical system maintenance during stand-down
Startup of accelerators during min-safe
Personnel management (including adapting to change)
Work Planning, Enhanced Work Planning
Coordination of new ways of doing work (to minimize time and/or staff required for a particular task, sequential scheduling of work, etc.)
Tracking of staff and maintaining compliance
Remote checkout, turn-on, and operation
Procurement and management of personal protective equipment
3/20 – end of Run-20A; start of operations stand-down
5/19 – NSRL program start (with EBIS, Booster)
6/15 – RHIC operations start
6/18 – Run-20B start
6/4
min-safe operations
(~ 40 on-site FTEs)
limited operations
(~ 70 on-site FTEs)
7/7
9/1 – Run-20B end
limited operations
(130 – 150 on-site FTEs)
Despite challenges, RHIC operations, LEReC and STAR resumed Run-20B at Run-20A peak performance levels within 3 days of beam operation.
9/14 – Run-20
end

## Slide 38
Safety Statistics at C-AD FY01-FY21
Injury rate per 100 FTEs
Injury rate was overall low and sustained over many years
Notable uptick starting in 2017
Downturn in 2020 (attributable partially to reduced hours on site during the pandemic)
High visibility events not captured by these metrics (next slide)
DART (Days Away Restricted Transfer)
TRC (Total Recordable Incident Rate )
Continued vigilance necessary to achieve target of 0 TRC and 0 DART cases.

## Slide 39
Recent High Significance Events at C-AD
07/15/21 – two employees incur minor electrical shock when touching equipment
investigation (7/15/21 - 9/21/21)
independent safety culture review (9/20/21 – 9/24/21)
10/06/21 – employee receives electric shock from exposed wires
investigation (10/6/21, ongoing)
10/21/21 – employees receive electrical shock during Dewar transfer
investigation (10/21/21, ongoing)
all-day safety standdown, 10/22/21
emphasis: safety as highest priority (over schedule)
timely reporting and categorization
Increased number of events since May, 2021 including 3 high significance ORPS events

## Slide 40
RHIC – all colliding running modes to date 2001 to 2021
nominal injection energy
2019-21 BES-II with LEReC

## Slide 41
TRANSPARENT: low energy
INTRANSPARENT: high energy
BLUE: heavy ion runs
RED: polarized proton runs
Setup time: - for 1st species in run: from both rings cold to 1st physics store - for following species: from beginning of setup to 1st physics store
Operational efficiency – setup time
5 days Au+Au sNN = 11.5 GeV
8 days for Au+Au sNN = 9.2 GeV
Run-20
HATCHED: light-on-heavy ion runs
(includes LEReC setup)

## Slide 42
Event Date and Time | Event Title | Event Significance Category | DART
10/3/2020 9:00 | Building 911 Chilled Water Spill | SCBNL | No
11/2/2020 16:00 | Employee felt left rib pain | NR | Yes
11/8/2020 9:30 | Minor Steam Leak in Vacuum Lab | NR | No
11/24/2020 11:30 | Laboratory Cooling Tower Exceeded NYS Regulated Level of Legionella Bacteria | NR | No
12/31/2020 11:00 | Government vehicle impacks a yellow bollard | NR | No
1/23/2021 11:00 | Operation outside RHIC ASE requirement (ASE Violation) | SCBNL | No
1/28/2021 15:00 | Employee feels pain in elbow and hand while pulling wires | NR | No
3/4/2021 9:00 | BNL Exceeded NYS Regulated Level of Legionella Bacteria | NR | No
4/5/2021 9:00 | A Chemical Dosing Pump was Started Without Proper Authorization | NR | No
4/11/2021 8:00 | Employees Contract Illness While Working Onsite | NR | Yes
4/22/2021 0:01 | Driver Backs Lab Vehicle into Jersey Barrier | NR | No
4/23/2021 8:30 | Employee feels pain in hand and wrist while lifting | NR | No
5/5/2021 9:41 | Violation of ASE Requirement at the Tandem Van de Graaff | SCBNL | No
5/17/2021 9:39 | Employee feels lower back pain while bending | NR | No
6/1/2021 10:00 | Water Infiltration into Building 801 D-Tank Room | SCBNL | No
6/10/2021 14:00 | Water Leak Behind Ventilation Control Panel Leads to Corroded Contacts at Tandem Van de Graaff Facility | SCBNL | No
6/17/2021 14:56 | Accelerator Safety Envelope (ASE) Violation at the RHIC | SCBNL | No
Reported events since October 1, 2020

## Slide 43: Reported events since October 1, 2020 (cont’d)
Event Date and Time | Event Title | Event Significance Category | DART
6/18/2021 13:54 | Odor from Lighting Ballast Leads to Fire/Rescue Response at Building 801 | NR | No
6/22/2021 14:00 | Water Intrusion into D Tank Room | NR | No
6/29/2021 11:00 | Irradiation Target Failure at BLIP Facility | NR | No
7/8/2021 14:35 | Employee injures hand while pulling down on bookshelf | NR | No
7/8/2021 20:11 | Government Vehicle Damaged | NR | No
7/15/2021 11:00 | Two Employees incur minor electrical shock when touching equipment | High | No
8/5/2021 14:15 | Employee feels pop in bicep while rotating pipe | NR | Yes
8/9/2021 8:00 | Water Intrusion into C-AD MIRP Lab | SCBNL | No
8/13/2021 14:30 | UPDATE: Two smoke purge fans failed | SCBNL | No
8/16/2021 14:00 | Broken bags of vermiculite in Building 901A | NR | No
8/19/2021 9:30 | Employee Injures Shoulder | NR | Yes
8/20/2021 12:30 | Improperly applied LOTO at Tandem Van de Graaff | SCBNL | No
8/25/2021 10:15 | Government Vehicle Damage | NR | No
8/25/2021 15:00 | Employee hits head on electrical box | NR | Yes
9/16/2021 14:00 | Cable pullers observe electrical spark | SCBNL | No
9/17/2021 10:30 | C-AD Access Control Certification Tests out of compliance with C-AD & SBMS Requirements | SCBNL | No
10/6/2021 14:00 | Employee Receives Electric Shock from Exposed Wires | High | No
10/12/2021 13:55 | Employee falls and injures finger | SCBNL | 
10/14/2021 14:14 | Smoke Odor Detected From Building 928 | SCBNL | No
10/14/2021 16:00 | Improper Lock Found on Gate | SCBNL | No