## Slide 1
Agenda
It’s decided within C-AD (not me) to let the RF guys finish their ERL tests in 2.5 weeks and after that, we can do the field-joint work and the low-field test (probably and hopefully without hindrance) etc. So, we won’t start the field-joint work on Nov. 30.
When can we do the low-field test ?
  Walkthrough by the ESRC & ASSRC (which requires a presentation first)
  P. Joshi will leave for CERN on Dec. 5 and come back on Dec. 13.
  D. Phillips (after checking the schedule with D. Donaldson): electricians for cable trays available in the week of Dec. 21.
  Status on the valve box extension ?
  AOB