## Slide 1: LDRD-A Proposal The ‘ABC’ of cognizant Data Acquisitions
Date: June 1, 2022
PIs: E.C. Aschenauer, M. Begel, and G.A. Carini
Other Investigators: M. Benoit, J. Fried, J. Landgraf, S. Stucci, S. Zohar

## Slide 2: FY2023 NPP LDRD Type A Proposal
Proposal Title (proposal Type A): The 'ABC' of cognizant DAQs
Principal Investigator: E.C. Aschenauer, M. Begel and G. Carini
Department/Division: NPP/P0 and ATRO/IO
Other Investigators: M. Benoit, J. Fried, J. Landgraf, S. Stucci, S. Zohar
Indicate if this is a cross -directorate proposal. Yes _X__ No___
If yes, Identify submitting directorate; i.e., NPP – ATRO - CSI (?)
Proposal Term: From - 10/01/2022 To – 09/30/2025

## Slide 3: Heart of the Proposal
DAQ systems are the heart of any detector at a collider or accelerator facility. Having the possibility to enhance recorded signal purity and quality by filtering out noise and/or correcting quickly sub-detector performance issues would have several long-lasting advantages.
improve effective use of the delivered luminosity
reduce requisite storage space from exabyte scale by several orders of magnitude
offline data calibration and reconstruction and such time to publication would be reduced.
This significantly enhanced data quality can be achieved if one designs a cognizant DAQ, which brings intelligence based on AI/ML from offline post processing into the detector readout electronics. This will allow for use of Deep Neural Networks (DNN) with low power consumption and latency to classify and discriminate between real signal-based hits/events from false positives.
Additionally, this will enhance the quality of the signal events by detecting problems in sub-detector performances by interfering and recalibrating the problematic section of the detector. The goal of this R&D project is to provide a set of modular building blocks (software and hardware) for a cognizant DAQ easily applicable at different experiments.

## Slide 4: Description of the LDRD Proposal
The goal of this R&D project is to provide a set of modular building blocks (software and hardware) for a cognizant DAQ easily applicable at different experiments.
prototype electronic boards to integrate intelligence next to the Detector and develop an autonomous system
software and algorithms to integrate the intelligence next to the detector
full readout chain of detector based on a SiPM photosensor based calorimeter system  this will allow us to use already existing electronics boards and update them to integrate AI/ML
Full chains:
  detector → readout → detector
  detector → readout → analysis → readout → detector
AI/ML Tools run on FELIX FPGA and on CPU/GPU
  FPGA provides low-latency active control of detector and self-calibration capability
  CPU/GPU provides fast analysis and response to quickly-changing conditions
Examples:
  readout mode changed based on local conditions (e.g., between zero-suppressed and full-channel):
    rare conditions (e.g., supernova @ DUNE, synchrotron event in Si MAPS)
    unexpected signals (e.g., noise bursts)
    anticipated special events (e.g., radiation damage from beam interaction)
  analysis of event requires stronger response:
    self-calibration for quickly-changing local conditions (e.g., radiation and temperature in SiPM)
    adjust operational mode for readout (e.g., noise suppression)
    re-optimize readout in streamed DAQ (e.g., load balance)

## Slide 5: Proposed Budget/Accomplishments in Year 1 - 3
Expected Results:
  Software and algorithms to integrate intelligence next to detector
  Prototype electronic boards to integrate intelligence next to detector and develop an autonomous calibration system (based on existing FELIX card)
Milestones:
  Year 1
  Use simulated data to select and tune AI/ML algorithm and test application on data
  Demonstrate real-time detector configuration change in response to conditions through AI/ML
  Proof of concept based on existing calorimeter system based on a silicon photomultiplier photosensor readout & FELIX (currently in operation at STAR@RHIC)
  Year 2
  Demonstrate real-time data calibration in response to detector conditions through ML/AI tools.
  Year 3
  Full chain of ML/AI tools in firmware & software to optimize data taking in response to detector conditions through ML/AI tools.
All personnel with relevant experience and equipment already at BNL → fast start! $500k/year budget

## Slide 6: LDRD Overview/Alignment to the Lab’s Strategy
BNL’s developing strategy on AI/ML has several thrusts including AI enhanced detectors, accelerators and sensors. The laboratory user facilities will produce increasingly large amount of data.
The proposed research will serve as concrete demonstration of how extensively real-time AI/ML can be used to optimize detector data (management and handling) close to the generation point
It will provide a different approach to improve data quality, and in turn detector performance, aiming to produce the optimal value of information per available electrical power (a typical figure of merit)
It will reduce the need for human control making the use of complex detection systems (more) autonomous

## Slide 7: Why Brookhaven
At BNL all STARs align...
Extensive expertise in
  operating large collider detectors
  building specialized instrumentation
    demonstrated capability in high-throughput custom hardware-based DAQ using high-speed FPGA
      created FELIX, CaRIBOu, high-speed electronics for ATLAS, DUNE, sPHENIX, BMX
  hardware-based real-time AI/ML
  available infrastructure, talent, expertise, and drive to succeed
Timely opportunity
  all components at BNL right now → opportunity to create new experimental techniques
  synergistic development across multiple areas of the lab: NP, HEP, IO → strategic growth
Widely applicable to many potential needs
  HEP & NP — EIC, DUNE, HL-LHC, Belle II, 21 cm, ...
  BES — Light Sources
  CSI — platform for future algorithm development

## Slide 8: Potential Financial Return on Investment
BNL can capture design of modern DAQ systems for EIC (NP) and DUNE (HEP), which are estimated to be $26M and $8M, respectively
  improved efficiency at colliders and light sources at these expensive-to-operate facilities
  decreasing experimental deadtime by 5% at EIC would save $9.4M/year
    higher quality data per dollar spent
Using cognizant DAQs at HEP, NP, and BES experiments leads to reduced computing storage costs
  improving signal-to-background by 10% saves EIC $300k/year for archiving media
  new beam lines being planned for NSLS-II can take advantage of these savings
Potential patent for suite of modular IP cores that can be deployed in FPGA readout electronics across different facilities. This patent can be marketed and form part of an SPP.

## Slide 9: Impact having Delayed the Project by a Year
Loss of unique opportunity to get ahead of other labs
→ CERN is gearing up on this
window to significantly impact the development of the EIC DAQ design is shrinking
Loss of momentum
  Labor resources moved to other projects … priorities change
  one earlier collaborator took a job outside research