## Slide 1: TPC Completion Schedule
TK Hemmick
Done
Done
Done
Done
Done

## Slide 2: TPC Mechanical Completion
TPC Mechanically Complete
Where we left off…
WW2 Installation
TPC Assembly Cart
CM Lift Pt.
Skewer the TPC
The Happy Crew (photo by C. Biggs)

## Slide 3: Instrumentation & Testing
South: 30% cooling blocks.
Driving factor: Equipment loan for readout next Monday.
TPC in the clean tent
TPC in the Foyer
N: 100% Cool Block
N: 2/12 Sectors w/ FEE cards