## Slide 1: EIC Computing and Software Review
EIC Computing and Software Advisory Panel

## Slide 2: Committee
ECSAC
Frank Wuerthwein (chair), Mohammad Al-Turany, Pere Mato, Heidi Schellmann, David Brown, Simone Campana, Christoph Paus
Organized by Amber Boehnlein, Eric Lancon

## Slide 3: Presenters
ePIC
Rosi Reed, Sylvester Joosten, Markus Diefenthaler
ECSJI
Eric Lancon
International Collaborators
Andrea Bressan

## Slide 4: Thank You
We thank the organizers of this review for inviting us to hear about this exciting new physics program, for their strong organization of the review, and for their clear instructions and charge
We thanks the presenters for their time in preparing their material, and their clear presentations
We thank the ePIC collaboration for supporting the presenters, and their responses to the questions from the Committee

## Slide 5: Question 1
At this stage, approximately ten years prior to data collection, is there a comprehensive and cost-effective long-term plan for the software and computing of the experiment?
Yes, but it is a long time before we really know it will work.

## Slide 6: Q1 - Findings
The software and computing for ePIC at the EIC is a complex undertaking with substantial technical and intellectual challenges.
The short term plan has a crucial milestone in form of the TDR that requires integration of the tracking reconstruction from frames to events. This milestone is set for April 2024. Both the physics for the TDR, and the first ever computing needs assessment depend on this milestone.

## Slide 7: Q1 - Comments
We congratulate the collaboration to have recruited an excellent set of S&C leaders.
They have arrived at an impressive organization and plan. While there are substantial challenges ahead, it appears that the collaboration is as well prepared and organized as one can expect at this point of time.

## Slide 8: Q1 - Recommendations
We recommend that ECSJI verify the readiness of simulation and reconstruction for the TDR by May 2024.
We recommend that ePIC document a first computing needs assessment by the next ECSAC review, in roughly one year.

## Slide 9: Question 2
Are the plans for integrating international partners' contributions adequate at this stage of the project?
Yes

## Slide 10: Q2 - Findings
There are clearly very significant opportunities in in-kind computing infrastructure contributions.
Canada, the UK and Italy are engaged as a proof of concept in this context.

## Slide 11: Q2 - Comments
The ePIC collaboration is doing all the right things to make use of in-kind contribution to Computing and Software.

## Slide 12: Q2 - Recommendations
None

## Slide 13: Question 3
Are the plans for software and computing integrated with the HEP/NP community developments, especially given data taking in ten years?
Yes

## Slide 14: Q3 - Findings
EPIC is planning to use a series of tools and services widely adopted and supported by the HEP/NP community. These tools and services were adopted successfully by running experiments and for the planning of future projects.
The packages from Key4HEP: the data model based on EDM4hep, the geometry adopting DD4hep, ACTS for tracking algorithms. EPIC contributes to some of the packages, noticeably to DD4hep.
In the area of distributed computing the current plan is to consider and customize existing solutions e.g. Rucio for data management.

## Slide 15: Q3 - Comments
We support the ePIC strategy to leverage existing solutions in the area of HEP/NP software and computing and customize them for the experiment needs. It allows reducing effort from the collaboration in developing these tools.
To ensure sustainability, ePIC should consider contributing to the development and support of the key tools. The work done in DD4hep goes in this direction and we encourage ePIC to take the same approach with other tools.

## Slide 16: Q3 - Recommendations
We recommend that the ePIC collaboration starts, by the time of next year’s ECSAC review, an evolving list of software dependencies that includes: the packages, who the primary supporters are, and what the ePIC collaboration contributes to them.

## Slide 17: Question 4
Are the resources for software and computing sufficient to deliver the detector conceptual and technical design reports?
Yes

## Slide 18: Q4 - Findings
Current resources for running simulations are 80% from opportunistic sources like the OSG, and only 20% from the Labs.
The host labs have the flexibility to provide more resources if notified in time.
A credible plan for the software development was presented that can achieve the critical TDR milestones.

## Slide 19: Q4 - Comments
The numbers and deliverables associated with the crucial milestones seem well understood.
The ePIC collaboration seems to be on a path towards successfully delivering on the TDR.
Due to the opportunistic nature of the resources, there are uncertainties which could result in a shortfall in time of need.

## Slide 20: Q4 - Recommendations
None

## Slide 21: Question 5
Are the ECSJI plans to integrate into the software and computing plans of the experiment sufficient?
Yes

## Slide 22: Q5 - Findings
We were presented with a clear overview of a organization that resembles the LCG/WLCG or US CMS Computing and Software organizations.
The sharing of the responsibilities between ePIC and ECSJI, particularly on the software side, are still being discussed.

## Slide 23: Q5 - Comments
We congratulate the host labs for planning a structure like ECSJI.
It is too early for us to comment on how well this will work long term.
We expect that evaluation and discussions about how well this works in practice will be part of future reviews.

## Slide 24: Q5 - Recommendations
None