## Slide 1: EIC next 10+ years to start of operations
Abhay Deshpande
October 16, 2023
Discussion in the CFNS Fellows Gathering @ Stony Brook
These are my personal thoughts, not “the opinion” of the EIC Project (though they should be ;-))

## Slide 2: From now until first physics collisions
EIC Project (1 machine + 1 detector) timeline & criticality of its success
Some thoughts on EIC early operations & planning
  How would the EIC Operations evolve? – Historical precedent and experience
Is “theory” ready to meet EIC data?
Ultimate Success of EIC  A second detector
  Expansion of EIC Science Scope for ePIC & science scope for Detector 2

## Slide 3: Item 1: EIC project and its timeline

## Slide 4: National Academy of Science, Engineering and Medicine Assessment July 2018
EIC science:
compelling, fundamental
and timely
Physics of EIC
Emergence of Spin
Emergence of Mass
Physics of high-density gluon fields
Machine Design Parameters:
High luminosity: up to 1033-1034 cm-2sec-1
  a factor ~100-1000 times HERA
Broad range in center-of-mass energy: ~20-140 GeV
Polarized beams e-, p, and light ion beams with flexible spin patterns/orientation
Broad range in hadron species: protons…. Uranium
Up to two detectors well-integrated detector(s) into the machine lattice

## Slide 5
EIC Physics at-a-Glance
Eur. Phys. J. A 52 (2016) 9, 268 arXiv:1212.1701 (nucl-ex)
How are the sea quarks and gluons, and their spins, distributed in space and momentum inside the nucleon? How do the nucleon properties (mass & spin) emerge from their interactions?
How do color-charged quarks and gluons, and colorless jets, interact with a nuclear medium? How do the confined hadronic states emerge from these quarks and gluons? How do the quark-gluon interactions create nuclear binding?
gluon
emission
gluon recombination
?
How does a dense nuclear environment affect the quark- and gluon- distributions? What happens to the gluon density in nuclei? Does it saturate at high energy, giving rise to a gluonic matter with universal properties in all nuclei, even the proton?
=

## Slide 6: EIC science highlights
?
Mass &

## Slide 7: EIC Accelerator Design
Center of Mass Energies: | 20GeV - 140GeV
Luminosity: | 1033 - 1034 cm-2s-1 / 10-100fb-1 / year
Highly Polarized Beams: | 70%
Large Ion Species Range: | p to U
Number of Interaction Regions: | Up to 2!

## Slide 8
Jim Yeck

## Slide 9: EIC Management team working with the EICUG to realize EPIC
hadronic calorimeters
e/m calorimeters
ToF, DIRC,
RICH detectors
MPG & MAPS trackers
solenoid coils
Detector requirements:
Large rapidity (-4 < h < 4) coverage; and far beyond
  Large acceptance for diffraction, tagging, neutrons from nuclear breakup: critical for physics program
   Integration into IR from the beginning critical
  Many ancillary detector along the beam lines:
  low-Q2 tagger, Roman Pots, Zero-Degree
  Calorimeter, ….
High precision low mass tracking
  small (m-vertex Silicon) and large radius (gas-based) tracking
Electromagnetic and Hadronic Calorimetry
  equal coverage of tracking and EM-calorimetry
High performance PID to separate e, p, K, p on track level
  good e/h separation critical for scattered electron ID
Maximum scientific flexibility
  Streaming DAQ  integrating AI/ML
Excellent control of systematics
  luminosity monitor, electron & hadron Polarimetry

## Slide 11: The Scientific Foundation for an EIC was Built Over Two Decades
2002
2007
2009
2013
2015
2018
2010
Gluons and the Quark Sea at High Energies
2012
“…essential accelerator and detector R&D [for EIC] should be given very high priority
in the short term.”
“We recommend the allocation of resources …to lay the foundation for a polarized Electron-Ion Collider…”
“..a new dedicated facility will be essential for answering some of the most central questions.”
“a high-energy high-luminosity polarized EIC [is] the highest priority for new facility construction following the completion of FRIB.”
The science questions that an EIC will answer are central to completing an understanding of atoms as well as being integral to the agenda of nuclear physics today.”
“The quantitative study of matter in this new regime [where abundant gluons dominate] requires a new experimental facility: an Electron Ion Collider..”
Electron-Ion Collider..absolutely central to the nuclear science program of the next decade.
Major Nuclear Physics Facilities for the Next Decade
NSAC
March 14, 2013
2021
Science Requirements and Detector Concepts for the EIC – Drives the requirements of EIC detectors
arXiv:2103.05419
Build
expeditiously
2023

## Slide 12: Worldwide Interest in EIC
Map of institution’s locations
Formed 2016 –
1417 collaborators,
37 countries,
285 institutions
as of October 02, 2023.
Strong International Participation.
The EIC User Group: https://eicug.github.io/
Annual EICUG meeting
2016 UC Berkeley, CA
2016 Argonne, IL
2017 Trieste, Italy
2018 CUA, Washington, DC
2019 Paris, France
2020 FIU, Miami, FL
2021 VUU, VA & UCR, CA
2022 Stony Brook U, NY
2023 Warsaw, Poland
2024 Lehigh U, PA
Chart: EICUG membership @ time of EICUG Meetings
| Jan-16 | Jul-16 | Jul-17 | Jul-18 | Jul-19 | Jul-20 | Jul-21 | Jul-22 | Jul-23 | Now
EICUG membership | 397 | 600 | 697 | 807 | 925 | 1092 | 1296 | 1349 | 1391 | 1420

## Slide 13: Physics @ the US EIC beyond the EIC’s core science Of HEP/LHC-HI interest to Snowmass 2021 (EF 05, 06, and 07 and possibly also EF 04)
New Studies with proton or neutron target:
Impact of precision measurements of unpolarized PDFs at high x/Q2, on LHC-Upgrade results(?)
Precision calculation of aS : higher order pQCD calculations, twist 3
Heavy quark and quarkonia (c, b quarks) studies with 100-1000 times lumi of HERA and with polarization
Polarized light nuclei in the EIC
Physics with nucleons and nuclear targets:
Quark Exotica: 4,5,6 quark systems…? Much interest after recent LHCb led results.
Physic of and with jets with EIC as a precision QCD machine:
  Jets as probe of nuclear matter & Internal structure of jets : novel new observables, energy variability
  Entanglement, entropy, connections to fragmentation, hadronization and confinement
Precision electroweak and BSM physics:
Electroweak physics & searches beyond the SM: Parity, charge symmetry, lepton flavor violation
LHC-EIC Synergies & complementarity
Study of universality: e-p/A vs. p-A, d-A, A-A at RHIC and LHC

## Slide 14: Timeline:
Critical
Decisions
Definition
Initiation
Execution
Closeout
Operating* Funds
Operating Funds
Project Engineering and Design (PED) Funds
Construction & PED
Funds
Conceptual Design
Preliminary Design
Final Design
Construction
CD-1
Approve Alternative Selection
and Cost
Range
CD-4
Approve
Start of Operations or Project Completion
CD-3
Approve Start of Construction or Execution
CD-2
Approve Performance Baseline (PB)
CD-0
Approve Mission Need
EIC
    EIC Critical Decision Plan
    CD-0/Site Selection December 2019 ✓
    CD-1 June 2021 ✓
    CD-3A January 2024
    CD-2/3 April 2025
    CD-4A October 2032
    CD-4 October 2034
CD-3A: (review mid-November)
Define Baseline:
technologies, Scope, Cost & Schedule
Long Lead Procurement (LLP) items
Design Maturity: ~90%
Plan is tracked through EVMS
& Change control process
Start of construction for LLPs
Conclusion of
RHIC Operation
Construction Phase
Science Phase

## Slide 15: Project Schedule
CD-0
12/2019
CD-1
06/2021
CD-3A
01/2024
CD-3
04/2025
early
CD-4A
04/2031
early CD-4
CD-4A
04/2032
CD-4
04/2034
Conceptual
Design
Preliminary
Design
Construction
Define Baseline:
Subdetector technologies,
Scope, Cost & Schedule
Long Lead Procurement items
Design Maturity: ~90%
Plan is tracked through EVMS
& Change control process
Need TDR for LLPs
Approve final design
for all subdetectors
Design Maturity: ~90%
Need full TDR
January 2023:
start change control
process for detector
April 2023:
train EVMS process
Transition into
Operations
Start of
Operations
&
Science
CD-2
01/2025
Final Design LLPs
Final
Design
Conclusion of
RHIC Operations
06/2025
    EIC Critical Decision Plan
    CD-0/Site Selection December 2019 ✓
    CD-1 June 2021 ✓
    CD-3a January 2024
    CD-2 January 2025
    CD-3 April 2025
    CD-4a early finish April 2031
    CD-4a April 2032
    CD-4 early finish April 2032
    CD-4 April 2034
Review
14-16 Nov
will
combine
CD-2 & CD-3
Aschenauer & Ent

## Slide 16: High Level Installation Schedule
CD-3
04/2025
early
CD-4A
04/2031
early CD-4
CD-4A
04/2032
CD-4
04/2034
Transition into
Operations
Start of
Operations
&
Science
Construction
Oct 2028
IR-6 ready
for installation
Jan 2029
lower half
barrel Hcal
installed
Solenoid
delivered
Barrel Hcal
& Solenoid
installed
followed by low
power test
April 2029
Endcap HCals
completed
Solenoid
Field mapping
Dec 2029
Barrel Ecal
ready
for installation
June 2030
Barrel Detectors
installed
ECal, DIRC,
ToF, Trackers
Oct 2030
Hadron Endcap
Detectors
installed
Trackers, dRICH
ECal
Jan 2031
Lepton Endcap
Detectors
installed
Trackers, bRICH
ECal
done in beam position
done in IP-6 Assembly Hall
Tight Timeline:
Solenoid and Barrel HCal need to be ready by Jan 2029
all other subdetectors need to be ready between 06/29 to 06/30 depending on their location in the detector
Aschenauer & Ent

## Slide 17: Item 2: Transition to operation: Operations planning
Start with lowest possible luminosity to build confidence in the machine in order to avoid accidental damage to the detector components and the machine itself. As we go forward and we get some explicit guidance on luminosity rise from EIC/CAD – we should be able to make more concrete proposals for early running – energy, species and physics goals/outcomes.

## Slide 18: @RHIC Polarized protons harder than nuclei
Notes: What was the landscape of spin physics just before RHIC Spin?

## Slide 19: Historical Precedence:
HERA Experience:
HERA highest luminosity ~ 5 x 1031 cm-2sec-1
HERA & RHIC lessons:
Start of the machine slow and deliberate
Development of polarization (both beams along with luminosity) will take time but early investments pay-off

## Slide 20: Preliminary thoughts & estimates Time on this slide starts at CD4
We should (hope to) see ~1 x 1032cm-2sec-1 in the 1st year (already twice the maximum reached at HERA), and reach ~1033 in ~2-3 years, and 1034 in ~5+ years at 10 x 250 GeV polarized proton operation.
18 GeV e beam will be experimented with before CD4 if RF is ready but not for “physics operation” until about 3-5 years into the program.
I expect polarization of electron and proton would be harder to achieve compared to e-A luminosity.
We would like to show fast physics results 
e-A physics 10 x 100 GeV beams at the beginning with highest luminosity possible
run at least two nuclei in the first two years
ample time would be given to develop polarization and luminosity for e-p

## Slide 21: Start EIC physics program hence could be:
Begin with electron-Nucleus/Ion Physics:
Intermediate/high energy operations with different nuclei leading to:
Search for saturation from inclusive to sem-inclusive  F2A, disappearance of jet
Interactions in color with nuclear matter: with multiple nuclear sized targets; study of jet production and its interaction with nuclear matter, study jet internal structure, hadronization
With luminosity increase: exclusive diffraction in e-A to establish saturation
Comparison runs of e-p should be expected at moderate luminosity (not for polarization) but we should be ready to utilize what we get for inclusive & start semi-inclusive spin physics
Allow ample time for luminosity and polarization development. In RHIC era, significant time of p-p was given to R&D. This philosophy gave high returns later in the program.

## Slide 22: Operational thoughts further….
1033 luminosity  20 fb-1/year including 70% accelerator & detector efficiency
White paper and Yellow Report hence assumed those luminosities and hardly any measurement showed more luminosity in e-p-equivalent would be needed.
It is hence my guess that physics with polarized beams will start happening after the 2nd year with.
Transverse spin measurements needing only proton beam polarization should be easier to achieve than double longitudinal spin measurements with high e-polarization

## Slide 23: Item 3: Is theory ready for EIC to start?
Greatly benefitted from Daniel deFlorian’s recent talk at DIS2023 and also input from Werner Vogelsang and a recent White Paper submitted to the NSAC Long Range Planning process:
“A Case for an EIC Theory Alliance: Theoretical Challenges of the EIC”, R. Abir et al. arXiv: 2305.14572v1
Based on: CFNS/Stony Brook & CFNS/MIT Workshops in 2022:
1) Precision QCD for e-p at the EIC and 2)Theory for EIC in the Next Decade

## Slide 24: Anticipated precision at the LHC drove higher precision calculations in theory
Theory uncertainties HAD to be reduced
Fig. from de Florian

## Slide 25
Recall, EIC luminosity will be at
least 100 (if not 1000) times larger than HERA
Clearly theory precisions needs to be visited immediately.

## Slide 26
Automation at NLO already used and demonstrated.
Modern version: with ChatGPT LO tested(?) (Joke!)

## Slide 27
New Standard at LHC is NNLO
But it took 20 years from 1990’s to 2020’s for all processes to be calculate & tested

## Slide 29
An enormous thrust in precision calculations in Theory including already emerging precision in Lattice QCD is needed in the next ~10 years before or around the same time the EIC data will become available

## Slide 30: While EIC project (machine and 1st detector) have to succeed…. I think we have everything we need to sow the seeds for a 2nd detector

## Slide 31: The 2nd detector
NSAC documents talk about possibly ~4 detectors
NAS Report: planning for up to 2 well-integrated detectors
EICUG desires 2 Detectors
EIC Project has 1 Machine, 1 IR and ~1 Detector
  without negating the possibility of the 2nd IR/Detector

## Slide 32: Two documents: with overlapping arguments
arXiv: 2303.08228v2 March 24, 20234
Ent and Milner et al for the EICUG SC
Case for two detectors being made from Nuclear and Particle Physics

## Slide 33: History: Discoveries established with more than one detectors in Nuclear Science
Discovery of gluon : TASSO, JADE, Mark J, and PLUTO @ DESY
H1 and ZEUS at Rise of F2 and hence the gluon dominance at low-x
BRAHMS, PHOBOS, PHENIX and STAR Discovery and establishing the existence of Quark Gluon Plasma
Measurements at DESY and JLab eventually led to “parton imaging”
EMC/CERN discovered and then SMC/CERN and EXXX/SLAC established nucleon spin crisis (low-x) & EMC discovered and then NMC/CERN & E865/FNAL established nuclear effects on nucleon PDFs (also low-x)

## Slide 34: Two detectors (independent cross checks) builds trust in novel discoveries and prevents historical mistakes
Mistakes or misinterpretations:
Cold fusion
17 KeV neutrinos in Tritium
Superluminal neutrinos
Leptoquarks
Pentaquarks from 2000’s
Building Trust
Quark Gluon Plasma: RHIC Experiments
Discovery of Top Quark D0/CDF
Discovery of Higgs Boson: ATLAS and CMS
Gravitational Waves: LIGO and VIRGO
Neutrino oscillations

## Slide 35: Vision for the 2nd detector: C2C
Complementary (IR, detector technologies & design)
  Continue to explore complementary ready and not-yet-ready technologies
  Generic detector R&D program – Run through Jlab
Complementary (physics)
  A significant list of physics topics exists (some-exclusive to 2nd IR, some-overlapping): drill down and see which of those can develop into strong pillars of science for the 2nd detector.
  New physics developing around the world: we need to monitor constantly
Complementary (people)
  New non-US/outside groups who may bring new interests & funding in future
  New US groups – other than those with significant responsibilities in ePIC

## Slide 36: Focus first on Physics beyond the EIC’s core (CD0) science (there will be others: some overlapping, some exclusive due to different IR design)
Physics with nucleons and nuclear targets:
Quark Exotica: 4,5,6 quark systems…? Much interest after recent LHCb led results.
Nuclear Fragments from light and heavy nuclei : e-A – Connecting to low energy nuclear physics (exotic nuclei), studying the shapes of nuclei and their nternal substructure; entanglement, entropy, fragmentation, hadronization and such phenomena
New Studies with proton or neutron target: (mostly overlapping?)
Impact of precision measurements of unpolarized PDFs at high x/Q2, on LHC-Upgrade results(?)
Precision calculation of aS : higher order pQCD calculations, twist 3
Heavy quark and quarkonia (c, b quarks) studies with 1000 times lumi of HERA (and polarization)
Precision electroweak and BSM physics:
Electroweak physics & searches beyond the SM: Parity, charge symmetry, lepton flavor violation
LHC-EIC Synergies & complementarity: (muon detectors were of particular interest)
Potential Physics topics beyond Core EPIC detector’s mandate exist

## Slide 37
arXiv:2203.13199v1 [hep-ph] 24 March 2022
EIC Science from the perspective of High Energy Physicists

## Slide 38
EIC’s versatility, resolving power and intensity (luminosity) open new windows of opportunity to address some of the crucial and fundamental scientific questions in particle physics. The paper summarizes the EIC physics from the perspective of the HEP community participating in Snowmass 2021
Beyond the Standard Model Physics at the EIC
Tomography (1,3,5 d PDFs) of Hadrons and Nuclei at the EIC
Jets at EIC
Heavy Flavors at EIC
Small-x Physics at the EIC
High luminosity wide CM range
Polarized e, p, and ion beams
All nuclei

## Slide 39: Detector technologies EIC & LHC: Potential for overlap and collaboration: Many EIC collaborators already part of RD51 (and family) at CERN & vice-versa.
MAPS mVertex for primary/secondary vtx: barrel & end-caps (ALICE ITS3)
Micro Pattern Gas Detectors: large rapidity, spatial resolution ~100 mm
Electromagnetic Calorimetry for kinematic reconstruction, precise energy measurements e, g; e/p & p0/g separation. Various technologies at various locations:
  W/SciFi w/o PMT, PbWO4, SiGlass; AstroPix & Pb/SciFi
  High resolution Crystal Cal for e-endcap
  Barrel EMCal 6 layers AstroPix and Pb/SciFi
Particle Identification – extremely important for most EIC physics
  K/pi separation over a wide range 1-20 GeV/c
  Hadron ID: hpDIRC in Barrel, forward EndCap: duel RICH, backward Endcap: modular RICH or pF RICH, also TOF for short lever arm : LGAD, LAPPD
Streaming Readout

## Slide 40: Complementary detectors : 1 + 1 > 2
More than one detectors with different acceptances, optimizations and technologies: Redundancy, cross-calibration and independent validation of important results
Complementary acceptance -- confirming or refuting discoveries – studying from different “point of views”
Complementary Technologies – multiple examples of systematic uncertainties improvement due to different Particle ID, Calorimetry, Tracking, magnetic field strengths and orientations.
  H1/ZEUS, PHENIX/STAR, CDF/D0 and ATLAS/CMS vs. LHCb
  Very important because most measurements at the EIC expected to be systematics limited
Impact of different perspectives that different collaborators bring to the same problem.
  Complementary analyses strategies build confidence in conclusions
Complementary Science would add a very significant weight to to the argument for the 2nd detector

## Slide 41: Path forward 2nd Detector: Focused workshops and detector studies on new physics topics:
Look at complementary detector technologies (to ePIC) and attract groups that are experts in them to the EICUG
Focused discussions on new physics topics (not just listed in this talk but also beyond) to try to make a unique case complementary to ePIC/EIC White Paper
Build community – new groups/faces/resources needed to contribute and become part of new detector effort
Resources:
  Generic detector R&D – supported by DOE administered from JLab
  Center for Frontiers in Nuclear Science @ Stony Brook (& EIC – Theory Institute at BNL) and the EIC2 at JLab

## Slide 42: Summary
EIC Project (1 machine + 1 detector) timeline & criticality of its success
  Consolidate the collaboration, science and detector : Its success is paramount
Some thoughts on EIC early operations & planning
  – Historical precedent and early operational experience: inclusive – to – exclusive,
  e-A to polarized e-p/A
Is “theory” ready to meet EIC data? NO
Ultimate Success of EIC  Physics with a second detector : (Complementarity)3 – physics, detector and people.

## Slide 43: Message to CFNS Fellows: You can be leaders in all of this!
EIC project’s path is well understood. Its success is paramount. Your input and leadership will be paramount in EIC’s success and EIC assure a great career for all of you!
Tremendous developments in THOERY are needed in the next 10 years for EIC’s success
2nd detector is essential for completing the Vision of EIC
  C3 : Complementary physics, technology and people
  Series of workshops, outreach and critical evaluation
I look forward to discussions and ideas….

## Slide 44: Thank you

## Slide 45: Complementarity for 1st-IR & 2nd-IR
2nd IR (IP-8)
1st IR (IP-6) ePIC
Geometry:
ring inside to outside
ring outside to inside
tunnel and assembly hall
are larger
Tunnel: ⦰ 7m +/- 140m
tunnel and assembly hall are smaller
Tunnel: ⦰ 6.3m to 60m then 5.3m
Crossing Angle:
25 mrad
35 mrad
secondary focus
different blind spots
different forward detectors and acceptances
different acceptance of central detector
More luminosity at lower ECM ?
Optimize Doublet focusing FDD vs. FDF
 impact of far forward pT acceptance
Luminosity:
Experiment:
1.7 Tesla or 3 (?) Tesla
different subdetector technologies
ECA & RE
Opportunity for complementary detector designs for different IRs exists!

## Slide 46
EIC Design Parameters
Notes: LHC design 0.58A p (HL up to 1A), beam-beam parameter 3.4e-4 (3-5—3 HL-LHC)

## Slide 47: eRHIC Hadron Polarization
Measured RHIC Results:
Proton Source Polarization 83 %
Polarization at extraction from AGS 70%
Polarization at RHIC collision energy 60%
Planned near term improvements:
AGS: Stronger snake, skew quadrupoles, increased injection energy
expect 80% at extraction of AGS
RHIC: Add 2 snakes to 4 existing no/reduce polarization loss
expect 80% in Polarization in RHIC and EIC
Expected simulations results benchmarked against RHIC operations
3He in eRHIC with six snakes
Achieved 85% polarization in 3He ion source
Polarization preserved with 6 snakes for up to twice the design emittance
Deuterons in eRHIC:
Requires tune jumps in the AGS, then
benchmarked simulation show 100% Spin transparency
No polarization loss expected in the EIC hadron ring

## Slide 48: EIC achieves high luminosity L = 1034 cm-2s-1
Large bunch charges Ne ≤ 1.7·1011, Np ≤ 0.69·1011
Many bunches, nb=1160
  crossing angle collision geometry
  large total beam currents
  limited by installed RF power of 10 MW
Small beam size at collision point achieved by
  small emittance, requiring either:
- strong hadron cooling to prevent emittance growth or frequent hadron injection
  and strong focusing at interaction point (small by)
  flat beams sx/sy ≈ 10
Strong, but previously demonstrated beam-beam interactions
Dnp = 0.01 demonstrated in RHIC
Dne = 0.1 demonstrated in HERA, B-factories
Strong focusing by =5 cm