## Slide 1: Status of the ePIC Collaboration
J. Lajoie, S. Dalla Torre
July 24, 2024

## Slide 2: Welcome to Argonne!
Thanks to our hosts for this wonderful venue and support!

## Slide 3: Welcome to Lehigh!
Lehigh University Bethlehem, PA
July 22-27
Jointly organized with the EICUG
ePIC Meeting July 24-27th
https://indico.bnl.gov/event/20727/

## Slide 4: From there to here 2024…
4th EIC-Asia Workshop July 1-5th
Lehigh Collab. Mtg. July 2024
PDR1: Tracking Detectors March 20-21st
PDR2: IR Integration and Auxiliary Detectors – Feb 12th
ePIC/EIC Det. R&D Day March 25th
2024
2025
8th Detector Advisory Committee June 21st
PDR2: Electronics & DAQ
FDR for VTRx+/lpGBT (poss. CD-3B scope) June 10-11th
PDR: Integration, Installation
and Infrastructure July 15th
10 General Meetings
22 TIC Meetings
100’s of DSC and WG Mtgs
Test beams, etc.
ePIC Software and Computing Meeting @ CERN– Apr 22-26th
hpDIRC Annual Meeting May 16-22nd
INFN ePIC Meeting June 27-28th
3rd EIC-Asia Workshop Jan 29-31st
Argonne Collab. Mtg. Jan 2024
FDR: Magnet Power Supply
(poss. CD-3B scope) May 28th
BIC Workshop May 14-17th

## Slide 5: The Collaboration
Warsaw, July 2023
JLab, Jan. 2023
ANL, Jan. 2024
ePIC is a community of scientists dedicated to realizing the EIC science mission.
The ePIC Collaboration is as unique as the ePIC detector.
EICUG/ePIC Meeting – Lehigh, July 2024

## Slide 6: By the numbers…
ePIC Initiated in July 2022
Currently:
>850 collaborators (from 2024 Institutional Survey)
>650 members
active in ePIC activities
Univ. of Texas at Austin
Univ. Mohammed V in Rabat
Univ. Ibn Tofail in Kénitra
Univ. Mohammed Premier in Oujda
Univ. Mohammed VI in Bengurir
New Institutions Joining ePIC in 2024:
Kent State Univ.
Laboratoire Leprince-Ringuet (LLR)
American University in Cairo
Central University of Haryana
Indian Institute of Technology Mandi
Two new petitions to join ePIC at Thursday’s CC Meeting:
University of Petroleum and Energy Studies (India)
Tohoku University (Japan)

## Slide 7: ePIC Collaboration Structure
Collaboration Council
Institutional Representatives
Ad-Hoc Committees
Standing Committees
DE&I
Conferences and Talks
Membership
Elections
Publications
Spokesperson’s Office
Spokesperson (SP)
Deputies
Executive Board
Technical Coordinator (TC)
Software and Computing Coordinator (SCC)
Analysis Coordinator (AC)
EIC Project
Technical Coordinator (Acting)
• Silvia Dalla Torre (INFN)
Deputy TC’s: Prakhar Garg (Yale) Oskar Hartbrich (ORNL) Matt Posik (Temple)
SCC Coordinator
• Markus Diefenthaler (JLab)
Dmitry Kalinkin
(Kentucky, Deputy SCC for Development)
Torre Wenaus
(BNL, Deputy SCC for Infrastructure)
Wouter Deconinck
(U. Manitoba, Deputy SCC for Operations)
Analysis Co-Coordinators
• Rosi Reed (Lehigh Univ.)
• Salvatore Fazio (Univ. Calabria)
Blue: New since last year
Ernst Sichtermann: Past Chair
Bernd Surrow: Chair
Thomas Ullrich: Vice-Chair

## Slide 8: ePIC Working Group Structure
Red: International
Blue: New since last year
New PWG and SCC Conveners will be recommended to the CC in Thursday’s meeting.

## Slide 9: ePIC DSC Structure
Red: International
Blue: New since last year

## Slide 10: ePIC Committees
Collaboration Council
Institutional Representatives
Ad-Hoc Committees
Standing Committees
DE&I
Conferences and Talks
Membership
Elections
Publications
DE&I Committee:
Chair: Megan Connors (GSU)
Vice-Chair: Christine Nattrass (UTK)
Francesco Bossù (CEA-Saclay), Wouter Deconinck (University of Manitoba), Narbe Kalantarians (Virginia Union University) , Iris Ponce Pinto (Yale University) , Maya Shimomura (Nara Women’s University) , Allison Zec (University of New Hampshire)
Conferences and Talks:
Chair: Maria Zurek (ANL)
Vice-Chair: Brian Page (BNL)
Barbara Jacak (Berkeley), Daniel Brandenburg (OSU), Dmitry Kalinkin (Kentucky), Nick Zachariou (York), Xuan Li (LANL), Nicola Rubini (Bologna), Wouter Deconinck (Manitoba)
All ePIC Standing Committees now formed and at work.
Voting underway to ratify ePIC Membership policy.
Drafting of Conf. and Talks, Code of Conduct, and Publication Policy underway.
Reports in Thursday’s CC Meeting.
Membership Committee:
Chair: Peter Steinberg (BNL)
Vice-Chair: Pietro Anontioli (INFN-Bologna)
Friederike Bock (ORNL), Helen Caines (Yale), Doug Higinbotham (JLab), Bedhangas Moharty (NISER), Silvia Niccolai (IJCLAB), Marzia Rosati (ISU)
Elections Committee:
Chair: Helen Caines (Yale)
Vice-Chair: Ken Barish (UCR)
Past-Chair: John Arrington (LBNL)
Maria Stefaniak (OSU), Domenico Elia (INFN)
Publications Committee:
Chair: Rene Bellwied (U. Houston)
Vice –Chair: Annalisa Mastroserio (INFN Bari)
Lokesh Kumar (Panjab U.), Michela Chiosso (Torino), Prithwish Tribedy (BNL), Markus Diefenthaler (JLab), Sevil Salur (Rutgers),
ex-officio w. Conferences and Talks Committee: Daniel Brandenburg (OSU)

## Slide 11: TDR/Publication Timeline
process design phase
structuring the
effort
writing
(TDR/notes)
draft ePIC pre-TDR
Preparing papers for
publication
Mid Jan.24
Late 2024
End Oct. 24
Mid Mar.24
Early 2025
ePIC pre-TDR (CD-2)
Putting the tools in place:
Overleaf/Github for TDR
Zenodo.org selected as document database solution
Silvia’s talk today/Thurs – many thanks to Doug Higinbotham, Anil Panta, and Rolf!
Discussed in June 14th GM
This Collaboration Meeting is an opportunity to take stock of the progress we have made and make plans for the remainder of the year and the Jan 2025 CD-3B review.
Executing the plan from the Jan. 2024 Collaboration Meeting:

## Slide 12: The Three Pillars of ePIC
Technical Coordination
  Develop technical design of ePIC
  Support the ePIC TDR contributions
  Facilitate technical communication with the EIC project
Software & Computing Coordination
  Software and simulation productions for TDR and beyond.
  Onboarding via landing page and targeted tutorials.
  Development of ePIC Streaming Computing Model.
Analysis Coordination
  Organizing physics “benchmark” plots for the TDR
  Sets priorities for reconstruction development in conjunction with Software and Computing
See SCC report in Saturday’s plenary session.
See TC report immediately following this talk.
Rosi Reed
Salvatore Fazio
Markus Diefenthaler
Wouter Deconinck
Dmitry Kalinkin
Torre Wenaus
Silvia Dalla Torre
Prakhar Garg
Oskar Hartbrich
Matt Posik
See AC report in Saturday’s plenary session.

## Slide 13: Collaborative Tools Development
Ad-Hoc Committee working to put together the tools we will need to support the collaboration:
  Mattermost and GitHub already in use
  Overleaf available for TDR effort
  Zenodo.org selected as document database solution
  Website under development
    ePIC has a page under the EIC Project BNL site
    Push to develop both public and collaboration sections
  Working on collaboration database solution
    Based on BNL developed “phone book” for EICUG/sPHENIX
Login
Federated Login
ePIC Collaboration Database
Identity
Authorization
User Request

## Slide 14: ePIC Website Progress
https://www.epic-eic.org/

## Slide 15: This Collaboration Meeting… Workfests!
Friday, July 26th
Thursday, July 25th
Parallel session with summaries and strategy Sat. July 27th

## Slide 16: Saturday Plenary Session

## Slide 17: From there to here 2024…to 2025
4th EIC-Asia Workshop July 1-5th
PDR1: Tracking Detectors March 20-21st
PDR2: IR Integration and Auxiliary Detectors – Feb 12th
ePIC/EIC Det. R&D Day March 25th
2024
2025
8th Detector Advisory Committee June 21st
PDR2: Electronics & DAQ
FDR for VTRx+/lpGBT
(poss. CD-3B scope) June 10-11th
10 General Meetings
22 TIC Meetings
100’s of DSC and WG Mtgs
Test beams, etc.
PDR2: PID Detectors
Summer/Fall 2024
ePIC Software and Computing Review Sept. 26-27th
3rd EIC-Asia Workshop Jan 29-31st
Argonne Collab. Mtg. Jan 2024
Frascati Collab. Mtg. Jan 2025
9th Detector Advisory Committee Sept. (TBD)
PDR: Integration, Installation
and Infrastructure July 15th
EIC Project CD-3B Review January 7-9th, 2025
Backward & Forward EM Calorimetry, Barrel & Forward HCAL, Fall 2024
Barrel EMCal, Fall 2024
FDR: Magnet Flux Return Steel
(poss. CD-3B scope) Sept. 2024
FDR: Magnet Power Supply
(poss. CD-3B scope) May 28th
… and a whole lot more MEETINGS!
ePIC draft pre-TDR sections complete December 2024
ePIC Software and Computing Meeting @ CERN– Apr 22-26th
hpDIRC Annual Meeting May 16-22nd
INFN ePIC Meeting June 27-28th
BIC Workshop May 14-17th
Lehigh Collab. Mtg. July 2024
EIC Strategy Mtg August 21st

## Slide 18: Challenges
The ePIC Collaboration needs to continue to engage more of its membership in ePIC activities.
The ePIC Collaboration needs to engage more of the NP community both in the US and internationally.
The availability of EIC research support for university and lab groups is a major concern
  Will continue to work with the EICUG to communicate this to funding agencies

## Slide 19: Jan 2025 Collaboration Meeting
University of Rome Tor Vergata & INFN
  January 20-24th, 2025
  Via Frascati (Roman Hills)
?

## Slide 20: Stickers!
Once again, many thanks to Oskar Hartbrich!

## Slide 21: Summary
The ePIC Collaboration is strong and growing!
  Mechanisms of collaboration are in place and being exercised
  Establishing policies and procedures
  Building the tools to support the collaboration
  Working with the EIC Project to realize ePIC
ePIC is up to the challenges ahead:
  Completing the technical design and TDR
  Publishing first papers:
    ePIC Design
    Physics Performance
    Software and Computing Model

## Slide 23: CERN Recognized Experiment
ePIC Application for CERN Recognized Experiment:
  ePIC leadership has submitted an application to become a CERN Recognized Experiment
  Strong synergies between CERN and EIC
  Important for access to CERN resources (test beams, …)
  Increase visibility in the European community
ePIC presentation to CERN Recognized Experiments Committee (REC) Feb 8th
Research Board confirmed the positive REC recommendation at CERN Council Meeting March 21-22nd
Working with Helge Meinhard on next steps

## Slide 24: ePIC Resources
Public Website - https://www.bnl.gov/eic/epic.php
Mailing Lists – https://lists.bnl.gov/mailman/listinfo
Indico Agenda - https://indico.bnl.gov/category/402/
  ePIC Software and Computing: https://indico.bnl.gov/category/435/
Wiki - https://wiki.bnl.gov/EPIC
ePIC Software Training:
  Landing Page: https://eic.github.io/documentation/landingpage.html
  Tutorials: https://eic.github.io/documentation/tutorials.html
Mattermost: https://chat.epic-eic.org
ePIC Zenodo Community: https://zenodo.org/communities/epic

## Slide 25: EICUG Membership
The EICUG is a vital organization to promote the interests of the EIC community!
  Without the EICUG we would never have gotten far enough to form ePIC!
Please register your institution!
Check with your EICUG IB representative to get registered as a member
https://www.eicug.org/content/join.html

## Slide 26: Workfest/Parallel Session Organizers
MPGD DSC:
  K. Gnanvo, F. Bossu, A. D’Angelo, M. Posik
TOF and AC-LGAD:
  Zhangbu Xu, Satoshi Yano and Alex Jentsch
SRO + DAQ
  Jeff, Marco, David, Fernando, Jin
Integration and Installation:
  TC Office (Prakhar Garg)
Electron ID & Reconstruction + Path Towards Holistic Reco.
  Daniel Brandenburg, Tyler Kutz, Derek Anderson, Dmitry Kalinkin, Shujie Li, Umberto Tamponi
Vertex Finding and HF Reco.+ TDR Plots for Vertex and Reco.
  Xin Dong, Olga Evdokimov, Brian Page, S. Li, B. Schmookler, E. Sichtermann
SVT DSC:
  E. Sichtermann
PID CC WG:
  Thomas Ullrich, Umberto Tamponi
LFHCAL + Backwards HCAL/Hackathon
  F. Bock, L. Kosarzewski

## Slide 27: Analysis Coordination in ePIC
Analysis Coordination is responsible for the simulations that demonstrate the ability of ePIC to do EIC science
  A critical part of the TDR development process
  Organizing physics “benchmark” plots for the TDR
  Sets priorities for reconstruction development in conjunction with Software and Computing
DRAFT pre-TDR Plots In Development