## Slide 1: sPHENIX Status Update
RHIC Coordination Meeting, Jan. 9, 2024
Kin Yip

## Slide 2
sPHENIX Status (TPC repair/upgrade and other detectors):
We’ve done connectivity test for TPC.North, found some problems and fixed
Cables/trays (TPC.North) have been inspected and Authority Having Jurisdiction concurred
North EMCAL cooling was turned on and preamps were energized without major problems
Sunday’s power outage changed our plan a bit  it’s the CAS who checked our gases first noticed the power outage at 1008 (and then 1006/1010) ~15 minutes after it happened
  we started the PLC downloading/test ~Mon/Tue, because we need to recycle the operating gas again for hour 36-48 hours before we can do the High-Voltage (HV) test
  while we are assembling the contingency boxes etc.
After that, we’ll finish the HV tests in TPC.North, install cables/HV-cards in TPC.South, test and install the remaining Front-End-Electronic boards …