## Slide 1: MPGD - Beam Test Plans 2024 and beyond
 | ePIC Planar uRWELL trackers (Thin gap / hybrid) | ePIC Cyl. Micormegas (Francesco Bossu / Saclay)
FY24 | Design of full-size barrel outer µRWELL module & end cap disc prototypes  No needs or plans for beam test Will seek test beam opportunity at in Hall D @JLab (or at CERN) for test of existing small thin gap hybrid MPGD & cylindrical µRWELL prototypes | Likely beam test in Mainz (driven by the R&D for the P2 experiment  EIC will profit of it Ongoing discussion on the need for test in proton beams  Ressources and manpower are stretched
FY25 | 2 - 4 weeks at Fermilab FTBF for first characterization of full-size ePIC µRWELL prototypes (outer barrel and end cap) Will also test small / medium size EIC Generic R&D Thin gap Hybrid prototypes. Beam: mainly 130 GeV primary protons, as well as lower energy secondary hadron beam Would welcome opportunity for GeV electron beam @ JLab | 2 - 4 weeks at Fermilab / CERN: Tentatively
FY26 | 2 - 4 weeks at Fermilab FTBF for complete characterization of full-size ePIC µRWELL prototypes (including readout electronics Beam: mainly 130 GeV primary protons, as well as lower energy secondary hadron beam Would welcome opportunity for GeV electron beam @ JLab | 2 - 4 weeks at Fermilab / CERN: Tentatively

## Slide 2: Threshold settings for realistic background rate estimation
Threshold for all ePIC MPGD trackers is estimated at 250 eV.
This number is based on a crude estimation of how signal develop in MPGD detectors and our current understanding on the parameters for the front-end electronics based on the SALSA chip for the gaseous trackers.