## Slide 1: ePIC Barrel HCAL Detector Subsystem Collab.
ePIC will re-use the existing sPHENIX Barrel HCAL
  Refurbish with new SiPM’s and electronics
    Follow sPHENIX cosmics testing as part of assembly & QA
  Sectors need to be ready in late 2028 to keep to very tight ePIC assembly schedule
    SiPMs part of CD-3A long-lead procurement
  Need some effort to work with the new electronics as well (ORNL)
Need to establish a working Barrel HCAL DSC:
  Needs at least a DSL/DSTC – identify a person
    Mandatory presence @ Monday TIC Meetings (9AM ET)
    Calorimetry meetings in alternate Wednesdays
    Develop refurbishment plan, serve as project contact
  Derek serving as simulations contact
How do we pull new people into the group?
  Lots of interesting simulation and reconstruction work to be done!

## Slide 2: Barrel HCAL Work Packages
6.10.06.01
Barrel HCAL
Level-4
Photosensors
Level-5
Refurbish and Testing
Level-5
Modify Chimney Sectors
Level-5
May not be required
sPHENIX Disassembly
Level-5
Barrel Assembly
Level-5
Revised 6/18/2023
Readout
Level-5
Interested Groups:
ISU
Georgia State
Rutgers
Lehigh U.
Baruch College
ORNL (HGCROC)
(One work package for all HGCROC calorimeters?)
BNL Engineer?
BNL Engineer?
Slow Controls
Level-5