## Slide 1: Projections for Run-17/18 and accelerator upgrades Wolfram Fischer
28 July 2016
RHIC Retreat, BNL
Notes: 27 July 2015, 09:50, 20 min (incl. questions)

## Slide 2: Contents
Performance in Run-16 Au+Au 100 GeV/nucleon d+Au 100, 31.2, 9.8, 19.5 GeV/nucleon
Projections for Run-17 (p+p 255 GeV) and Run-18 (Zr+Zr, Ru+Ru 100 GeV/nucleon)
Ongoing and planned upgrades LEReC, RADTIU RHIC 9 MHz RF Extended EBIS Linac (Raster, Reliability, Intensity Phase I+II)

## Slide 3: Run-16 achievements
the highest Au+Au luminosity yet with more collisions in 10 min than in the entire 5-week commissioning run in 2001, and at the same time luminosity for STAR delivered at an almost constant rate
a replacement of a RHIC dipole cold quench protection diode in just 19 days
d+Au collision of about 1 week each at 4 different energies and a return to Au+Au for a week demonstrating an unparalleled collider flexibility
record Au amounts from EBIS, the Booster and the AGS for RHIC
record deuteron intensity from the Tandem, Au delivery during 2 EBIS outages, and demonstration of ruthenium-96 (which has only 5.5% natural abundance) for future runs
56 MHz SRF operation at 1 MV without any HOM dampers - the first operational SRF cavity in RHIC
demonstration of Au+Au luminosity at 10 GeV/nucleon without cooling for BES-II, and a critical recombination monitor for LEReC
CeC beam delivered from the gun to the dump
in parallel to the RHIC program record intensity delivered to BLIP thanks to a new raster system and Linac intensity upgrades, as well as reliable beam delivery to NSRL

## Slide 4: Run-16 Au+Au at 100 GeV/nucleon Integrated luminosity
L = 3.0 nb-1/week (+33% vs. 2014)
1st plateau: 2.8 weeks (not good – diode failure)
Run Coordinator: Xiaofeng Gu
2nd plateau: 5.6 weeks (good – switched in and out of d+Au quickly)
more collisions in 10 min than in the entire 5-week commissioning run in 2001

## Slide 5: Run-16 d+Au at 100, 31.2, 9.8, 19.5 GeV/nucleon Luminosity
L = 125 nb-1/week at 100 GeV/n (9.25x vs. 2008)
Run Coordinator: Chuyu Liu
d+Au collision of about 1 week each at 4 different energies and a return to Au+Au for a week demonstrating an unparalleled collider flexibility (record 6 setups for physics)
record deuteron intensity from the Tandem, Au delivery during 2 EBIS outages

## Slide 6: Operational efficiency
Availability (as reported to DOE)
Set-up time
Store-to-store time
Time-in-store (primary internal efficiency measure)

## Slide 7: Operational efficiency availability reported to DOE
Facility Operations | FY2002 | 2003 | 2004 | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 | 2012 | 2013 | 2014 | 2015 | 2016
Research (physics, machine development) | 1379 h | 1238 | 1611 | 2282 | 1920 | 1117 | 1198 | 1352 | 2194 | 1563 | 1752 | 1290 | 2116 | 1909 | 1775
Beam Studies (APEX) | 58 h | 92 | 136 | 158 | 129 | 104 | 103 | 163 | 173 | 64 | 118 | 75 | 90 | 112 | 70
Setup/Tuning | 739 h | 2111 | 1439 | 1422 | 775 | 820 | 1228 | 1639 | 1163 | 1486 | 1202 | 1291 | 852 | 1368 | 851
Total Operating Hours | 2176 h | 3441 | 3186 | 3862 | 2824 | 2041 | 2529 | 3154 | 3530 | 3113 | 3072 | 2655 | 3060 | 3389 | 2696
Failure | 461 h | 975 | 791 | 696 | 699 | 882 | 516 | 773 | 721 | 762 | 526 | 517 | 466 | 485 | 554
Availability (%) | 82.5% | 77.9 | 80.1 | 84.7 | 80.2 | 69.8 | 83.1 | 80.3 | 83.0 | 76.3 | 85.4 | 83.7 | 86.6 | 87.5 | 83.0
Scheduled shutdown (maintain cool-down) | 252 h | 378 | 287 | 803 | 509 | 604 | 158 | 273 | 451 | 262 | 301 | 187 | 195.3 | 254.8 | 528
Injectors/RHIC Beam Operations | 17.2 wks | 28.5 | 25.4 | 31.9 | 24.0 | 21.0 | 19.3 | 25.0 | 28.0 | 25.5 | 26 | 20.0 | 22.1 | 25 | 25
Cryogenic Operation | 17.0 wks | 30.4 | 26.7 | 31.4 | 21.2 | 18.4 | 19.0 | 22.0 | 27.1 | 24.4 | 22.9 | 17.0 | 22.0 | 22.4 | 22
Availability = beam time / scheduled beam time (denominator excludes scheduled maintenance)
Availability goal: 80%
Typical times:
50K to 4K cool-down : 0.5 weeks
Initial set-up : 2 weeks
Changing species : 0.5 weeks
Beam studies (APEX): 16h / 2 weeks
Maintenance : 14h / 2 weeks
Warm-up : 0.5 weeks
FY2016 met availability goal (not a record year)

## Slide 8: Operational efficiency setup time
Setup time: - for 1st species in run: from both rings cold to 1st physics store - for following species: from beginning of setup to 1st physics store
TRANSPARENT: low energy
INTRANSPARENT: high energy
BLUE: heavy ion runs
RED: polarized proton runs
Run-16
19 days for Au+Au
≤ 3 days for d+Au each

## Slide 9: Operational efficiency store-to-store, time in store
BLUE: heavy ion runs
RED: polarized proton runs
TRANSPARENT: low energy
INTRANSPARENT: high energy
Time in store = store time / calendar time (denominator includes scheduled maintenance, failure, setup, beam experiments)
Time in store goal: 60%
Run-16

## Slide 10: RHIC – all running modes to date 2001 to 2016
2016
nominal injection energy
2019/20 LEReC
2017
2018

## Slide 11: RHIC ultimate luminosity and polarization goals
parameter | unit | achieved |  | goals | 
Au-Au operation |  | 2016 |  | ≥ 2021 56 MHz SRF + AGS + 9 MHz RF | 
energy | GeV/nucleon | 100 |  | 100 | 
no colliding bunches | … | 111 |  | 111 | 
bunch intensity | 109 | 2.0 (1.6) |  | 2.5 (2.0) | 
avg. luminosity | 1026 cm-2s-1 | 87 (50) |  | 175 (100) 2× achieved | 
p-p operation |  | 2015 |  | ≥ 2021 OPPIS + 9 MHz RF + e-lenses | 
energy | GeV | 100 | 255 | 100 | 255
no colliding bunches | … | – 111 – |  | – 111 – | 
bunch intensity | 1011 | 2.25 | 1.85 | 3.0 | 3.0
avg. luminosity | 1030 cm-2s-1 | 63 | 160 | 175 2.8× achieved | 600 3.8× achieved
avg. polarization* | % | 55 | 52 | 60 | 55
*Intensity and time-averaged polarization as measured by the H-jet. Luminosity-averaged polarizations, relevant in single-spin colliding beam experiments, are higher.
Last year’s numbers in brackets

## Slide 12: Outlook RHIC Run-17 and Run-18
PAC recommendations (STAR only while PHENIX => sPHENIX):
Run-17
ph+ph at 255 GeV, ~12 weeks (400 pb-1) leveled luminosity at 1.6x1032 cm-2s-1
CeC PoP ~ 1 week
Au+Au at 31.3 GeV/nucleon – can be considered when other goals were met
Run-18
Ru+Ru (Z = 44, A = 96) no enriched Ru-96 source material, from Tandem
Zr+Zr (Z = 40, A = 96) enriched Zr-96 foils available, from EBIS
CeC PoP
Au+Au at 13.5 GeV/nucleon – endorsed if enough time available

## Slide 13: Run-17: ph+ph 255 GeV Luminosity leveled at 1.6x1032 cm-2s-1
Calculation with multiple b* squeezes (expect only one in Run-17) – Y. Luo
Goal: L within ±10% of target
Luminosity [1032 cm-2s-1]
Run Coordinator: Vahid Ranjbar

## Slide 14: Run-17 Ru+Ru and Zr+Zr at 100 GeV/nucleon
Request for Ru-96 and Zr-96
Full intensity: Ru, Zr charge per bunch = Au charge per bunch Expect ~50% of full intensity, ~2x109 ions per bunch
Ru-96 natural abundance: 5.52%
Zr-96 natural abundance: 2.78%
Enriched Zr-96 available in metallic form, => can run from EBIS
Enriched Ru-96 not available from any source, => Tandem demonstrated 0.5 pmA on 02/18/16
ruthenium grown out of gas phase (Wikipedia)
zirconium (Wikipedia)

## Slide 15: Run-18: 96Zr + 96Zr, 96Ru + 96Ru Luminosity estimates
estimate from last year (likely too conservative)
based on 2016 test, natural Ru, from Tandem

## Slide 16: RHIC Upgrades Overview
Low-Energy RHIC electron Cooling (LEReC)
Accelerator Development Technical Infrastructure Upgrade (RADITU)
RHIC 9 MHz RF Upgrade
Extended EBIS
Linac Upgrades Raster, Reliability, Intensity Phase I+II

## Slide 17
COOLING
in Blue RHIC ring
COOLING
in Yellow RHIC ring
64 m to IP2
Beam Dump
20° Bending Magnets
DC e- Gun
704 SRF
Booster Cavity
2.1 GHz Cu Cavity
9 MHz Cu Cavity
704 MHz Cu Cavity
Commissioning
Diagnostic Line 1
Commissioning
Diagnostic Line 2
RHIC TRIPLET
RHIC DX
180° Bending Magnet
e-
e-
LEReC Solenoids
Compensating (LF)
Matching (HF)
Merger/Transport
e-
Low Energy RHIC electron Cooling (LEReC)
(not to scale)
Energies E : 1.6, 2.0 (2.65) MeV Avg. current Iavg : 27 mA Momentum dp/p : 5×10-4
Luminosity gain : 4×
A. Fedotov
1st bunched beam electron cooler planned operation in 2019/2020

## Slide 18: BES-II 2019/2020 BES-I and BES-II luminosities
4x increase in Lavg with e-cooling
3x increase in Lavg without e-cooling

## Slide 19: RHIC Accelerator Development Technical Infrastructure Upgrade
Scope
upgrade of buildings, tunnel, and technical infrastructure in RHIC Interaction Region 2 (electrical, water, and cryogenic distribution, access controls)
Cost and funding
Schedule
started: 03/2015
planned early completion: 12/2016
Status
presently on track for for completion as planned
New parking lot at IR2 provided by lab
FY2014 | 2015 | 2016 | Total
$1.0M (A) | − | 0.5M | 1.5M
C. Folz

## Slide 20: RHIC 9 MHz RF Upgrade
Scope
3 cavities per ring (60 kV per cavity) [existing 9 MHz RF: 22 kV (p+p)]
3 areas of benefit:
Larger bucket and ramp speed for protons (avoids squeeze out on early part of ramp, faster crossing of spin resonances)
Lower peak current for transition crossing (increase in bunch intensity)
Operation with long bunches at low energy ions (enhancement to LEReC)
Cost and funding
Schedule
started: 08/2013
planned completion: 12/2017 (begin of beam commissioning)
Status
first article demonstrated design voltage in RHIC ring 07/2015
installation of 1 cavity per ring for Run-17, complete system for Run-18
presently on track for completion as planned
FY2014 | 2015 | 2016 | Total
$675k (A) | 700k (A) | 625k (A) | 2.0M
A. Zaltsman, S. Polizzo
Notes: Mar-2015: install first article in RHIC ring
Nov-1016: complete installation in RHIC
Oct-2017: start commissioning with beam

## Slide 21
Extended EBIS
Scope
Add superconducting solenoid for trap length extension, expect +40% Au intensity
(early completion would shorten time for 2 highest energies in BES-II; also allows for next step in polarized 3He R&D)
Cost and funding
Schedule
2016 start (solenoid acquisition)
2020 planned completion largest risk (cost, schedule and performance): superconducting solenoid magnet
FY2016 | 2017 | Total
$475k (P) | 1350k (P) | 1.8M
High-field 3He polarization cell (R&D collaboration with MIT)
trap length extension

## Slide 22: Linac / BLIP upgrades
BLIP Raster – R. Michnoff double circle beam motion on target + instrumentation $4.5M – completed early and below cost
Linac reliability – D. Raparia 5 kW solid state amplifiers, LLRF, instrumentation almost complete
Linac intensity upgrade phase I – D. Raparia, J. Ritter average current increase from 125 to 140 mA, evaluation for phase II completed, current up to 165 mA
Linac intensity upgrade phase II – D. Raparia, J. Ritter 2x increase in pulse length => average current 250 mA proposal to DOE isotope program in preparation
2016
First beam 1970
Notes: 6 tube amplifiers in operation:
7651: 1 per tank, 5 kW pulsed power, need about 15/year (total $35k/year w/o overhead)
4616: 1 per tank, 200 kW pulsed power, need about 4/year (total $135k/year w/o overhead)
7835: 1 Per tank, 2.5 MW pulsed power, need about 4/year (total $520k/year w/o overhead)
8616: 1 Per tank, ?? kW pulsed power, need about 9/year (total $80k/year w/o overhead)

## Slide 23: Summary
Run-17 new luminosity records in Au+Au and d+Au record 6 setups for physics record intensity from injectors quench protection diode failure and repair Maintained high operational efficiency 83% availability (goal: 80%), >60% of calendar time in store for all modes except d+Au at 9.8 GeV/nucleon (goal: 60%)
Preparation for next runs Run-17: p+p at 255 GeV (+ Au+Au), CeC PoP Luminosity leveling at 1.6×1032 cm-2s-1 at STAR
Run-18: Zr+Zr, Ru+Ru 100 GeV/nucleon, (+ Au+Au) , CeC PoP
Ongoing and planned upgrades LEReC, RADTIU RHIC 9 MHz RF Extended EBIS Linac (Raster, Reliability, Intensity Phase I+II)