## Slide 1
Engineering Design and Mechanical Support Structures
Jonathan Smith (JLAB), Ron Lassiter (JLAB)
Far-forward/Far-backward Review
Feb. 12, 2024

## Slide 2: Charged Questions
How do we synchronize CAD models between BNL (Creo) and JLab (NX12)?
What’s the status of the current CAD model?
What can be expected future CAD development?

## Slide 3: Outline
Project Link CAD model synchronization
Current Developed Area
Upcoming Design Development

## Slide 4: CAD Sharing Process
Jefferson Lab creates a model based on the requirement demands provided by Engineering, Physicists, or Simulations
Upon approval, the model then gets converted to a .step/.stp file and shared with BNL (Karim Hamdi) via OneDrive.
BNL uploads the model into a consolidated arrangement in CREO and uploads the file in a shared Project Link folder in Windchill
Jefferson Labs has access to the folder and uploads the arrangement into their NX Arrangement

## Slide 5
IP (JLAB)
81cm
- Jefferson Lab CSYS (0,0,0) is located at the IP
- Brookhaven Lab CSYS (0,0,0) is located at the RHIC
There is an 81cm gap between the IP and RHIC in X-axis (Z-Axis from BNL coordinate)
X,Y,Z Coordinate Alignment
RHIC (BNL)

## Slide 6: Far-Forward and Far-Backward
Far-Forward, Sector 5
Far-Backward, Sector 6

## Slide 7: Far-Forward Region, Region 5
B0 Detector
Off Moment // Roman Pots
Zero-Degree

## Slide 8: B0 Magnet Detector
Detector 1
Detector 3
Detector 2
Detector 4

## Slide 9: B0 Magnet Detector
FLEX tail
Module FLEX
LGADs

## Slide 10
B0 Detector Placement

## Slide 11: B0 Future Design Development
  Further development of detector layers and calorimeter maintenance/removal rail system.
  Additional structural support for a larger calorimeter (from 7cm crystals to 20cm crystals)
  Pending R&D detector updates for heating/cooling requirements.

## Slide 12: Zero-Degree Calorimeter Support
- Currently utilizing existing JLAB support designs.

## Slide 13: Zero-Degree Station Future Development
  Upcoming changes to the Zero-Degree Calorimeter to include a third calorimeter to the table
  Analyze current support for the increase weight requirement

## Slide 14: Far-Backward Region, Region 6
Lumi Spectrometer and Photo Calorimeters
Low Q2 Taggers

## Slide 15: Far-Backward Region, Region 6
Electron Detector System
Lumi Detector System

## Slide 16: Lumi Spectrometer Detectors and Calorimeters
Credit: Dhevan Gangadharan & Nick Zachariou
Currently utilizing 80/20 Supports for Photon and Spectrometer Detector Layers
Repurposing existing JLAB pedestal drawings for supports for both the Lumi and Electron Detector Systems

## Slide 17: Low Q2 Tagger Stations 1 & 2
Tagger Station 1
Tagger Station 2
Calorimeter
(4) Detector Layers
Exit Window

## Slide 18: Low Q2 Tagger Detector Design History
Current
Preliminary Concept Design
Utilizing a calorimeter with adjustable motor for both stations.
Reducing detector layer distance from 30cm to 10cm.
Detector layers updated from TWO panels per layer to THREE per layer.
Credit: Ken Livingston & Simon Gardner

## Slide 19: Low Q2 Tagger Requirement / Timepix4
Credit: Ken Livingston & Simon Gardner

## Slide 20: Support Tables / Hardware
Alignment cartridges enable to table top to adjust the Roll and Pitch as necessary by the user

## Slide 21: Future Design Development
Establish an official design history to archive CAD model updates
Updating JLab CAD Software from NX12 to NX2306 and update file sharing requirements with BNL Windchill as necessary