## Slide 1: Integration, Installation and Infrastructure (Triple I Group)
Roland Wimmer
TIC Update

## Slide 2: Detector Model Updates
Inner Tracker Adjustments
  Material Budget
  Engineering Workshop
Services Update
DIRC & Outer MPGD interference
Barrel Emcal Update
Flux Return Bars
  Magnet Chimney
dRICH Decisions
  Hall Maintenance
  Looking into platforms

## Slide 3: Inner Tracker Updates
Spoke with Andy during the engineering workshop and updated some Inner tracker dimensions
AC-LGAD adjusted, Inner MPGDs adjusted & MPGD disks adjusted
1
2
5
4
3

## Slide 4: Inner Tracker Updates

## Slide 5: Inner Tracker Updates
Recently had an engineering workshop for the inner trackers last month
Discussed various topics from, most of which were cover in the last TIC meeting

## Slide 6: Services
Currently working on updating all services and creating new model for better viewing

## Slide 7: DIRC & Outer MPGD Interferences
Currently small overlap between the DRIC frame and the installation path of the Outer MPGDs
Exploring different options
  Making it so that the Outer MPGD can still be installed and removed if the DIRC bars are pulled out
  Setting up the Outer MPGDs such that both halves can be pulled out via the Hadron end

## Slide 8: Barrel Emcal Updates
Spoke with the Barrel Emcal group to explore decreasing the weight of the detector so that we can use the crane in the hall
The space that the electronics occupied changed slightly, still working with the group to figure out exactly where they end on Hadron side

## Slide 9: EIC Flux Return Bar Mechanical Design and Analysis
Preliminary mechanical analysis to guide the design strategy.
  Main design strategies:
    Re-using STAR flux return bars.  Currently pursuing this option.
      Heavier but lower material cost and lead time.
      Will require additional machining/welding for attachment points.
    Fabricating new flux return bars with air gap to reduce weight (bolt or weld together design).
      Lower weight but long lead time.
      Higher design, analysis, and fabrication complexity.
  Self-supporting vs requiring support of barrel HCAL.
    Self-supporting is expected to have minimal deflection (expected < 0.1 in). Pursuing this.
  Cutout in the ring for cryostat chimney vs no cutout.
    Either option appears to work mechanically.
    Need to run magnetic simulations.

## Slide 10: EIC Flux Return Bar Mechanical Design and Analysis
Flux return bar design with air gaps to reduce weight. Long lead time. Fabrication and analysis will be more difficult.
Currently not pursuing this option.
Flux return bar design reusing solid flux return bars from the STAR detector.
Requires additional flat plate spacers to make the assembly the right inner diameter.

## Slide 11: EIC Flux Return Bar Assembly
Looked at how the flux return bar ring would behave during assembly. Removing the top keystone will be the worst case for deflection and near worst case for stress.
The final design with bolted connections will have higher stresses and deflections than shown in this presentation, and further analysis is required.
With the top bar removed, the total deflection was calculated to be ~0.035 in.
The highest uniform stresses were < 2,000 psi. 1020 steel yield strength is 30,00 to 50,000 psi, depending on processing. This has enough margin to proceed with further iterations.
11

## Slide 12: EIC Flux Return Assembly with Chimney Cutout
12
Exaggerated deflection
Ran a simulation to determine stress and deflection with a cutout for the cryostat chimney.
Removed only part of the topmost bar. Worst case for analysis with a cutout.
The maximum total deflection was 0.007 in.
The highest uniform equivalent stress around the cutout was less than 2,000 psi. 1020 steel yield strength is around 30,00 to 50,000 psi, depending on processing.
Based on deflection and stress, it appears that having a cutout for the chimney is a viable option mechanically.

## Slide 13: dRICH Decisions
Looking into ways to make maintenance in the experimental hall more feasible
  Being able to pull the dRICH in and out in the experimental hall means access to many different systems and electronics
  Splitting the dRICH into two pieces would have different implications on this.

## Slide 14: Platform work
Looking into platforms in the hall

## Slide 15: Backup Slides

## Slide 16: Model Overviews (Outer Detectors)
Barrel EMCAL (06.10.05.02):
  Will be supported by the inner support rings from sPHENIX
  There will be 2 end rings that will mount the EMCAL to the support rings
dRICH:
  Currently there are slight interference issues that are being addressed.
  Services from the inner detectors need space to pass in between the sensor boxes
  Will be discussed in more detail in later slides
DIRC:
  Still being developed and is being modified heavily as constraints change
  Will be discussed in more detail in later slides
DIRC & support
dRICH
Barrel EMCAL

## Slide 17: Model Overviews (Inner Detectors)
EEEMCAL (06.10.05.01): Support Structure design in progress.
pfRICH: Will most likely use the same rail structure that the EEEMCAL uses
AC-LGAD: Cylinder and disk models are placeholders. A support structure is being developed that will house the AC-LGAD, Inner MPGDs & disks and all the Silicon Trackers
MPGDs: Consists of outer and inner barrel layers along with 4 disks, 2 on each end. Outer layer will be supported with the DIRC
Silicon Vertex & Sagita Silicon: Will use same support structure as other inner detectors
Si Disks: 10 Disks total, 5 each side, using same support structure as other inner detectors
MPGDs
pfRICH
EEEMCAL
Si Disks
AC-LGAD
Silicon Trackers
Beampipe

## Slide 18: pfRICH
Detail design in progress and interference issues with beampipe resolved.
Design of prototype ready. Building and testing the prototype at Fermilab in 2024. The purpose is to address technical risks associated with the detector. Specific parameters of its main components will be evaluated for their impact on performance, such as the HRPPD photosensors, the aerogel tiles and the Time-of-Arrival (ToA)/ADC based electronics.
Aerogel Tiles
Support Structure
Sensors
Mirrors
pfRICH Prototype
pfRICH Full Detector Model

## Slide 19
dRICH Overview
Spherical
Mirrors
Inner Beampipe
Housing
Spherical
Sensor Plane
Sensor
Boxes
Gas
Volume
Aerogel
Services Representation
Estimated Weight: 2000kg
Recent global positional changes have reduced integration interferences, however there are still a few minor areas of concern that are being addressed
Installation and support designs for the dRICH are still being developed but consistent with the overall design schedule

## Slide 20: DIRC Support
Current plan is to use barrel EMCAL for support of Inner Detectors/Waiting for Barrel EMCAL group to confirm the design of Barrel EMCAL.
Outer MPGDs and DIRC barboxes will be nested in the area between rails.
A carbon fiber Support Structure supported using Barrel EMCAL will support all the inner detectors
Separate Rails will be used for EEEMCAL and pfRICH Installation
Gaps between the EEEMCAL and the carbon fiber cylinder will allow for inner services to be brought out
Outer MPGDs
DIRC Barboxes
CF Support Structure
Rails to Support Inner Detectors
Barrel EMCAL

## Slide 21: Barrel Flux Return Support
Very preliminary FEA of a conceptual design of the barrel flux return.
Concept is to assemble barrel flux return and HCal independently.
Current design cannot be assembled, and modifications may affect FEA results.
Deflections are reasonable and can either be accommodated by a gap or attachment to HCal, though there is concern about additional load on the HCal.
Stresses are reasonable.
Seismic and magnetic loads have not yet been considered.

## Slide 22: Services Layout
Services (Cable and Cooling Line Estimates) were collected from various subgroups.
Services Layout is shown in snapshots below:

## Slide 23: Services Layout
Subsytem | Cross Area (cm^2) | +50% Packing for Bundles | +50% for MISC spacing needs | Used Space |  | 
Red Path IP to pfRICH Inner face |  |  |  |  |  | 
Total | 853.72 | 1280.58 |  | 1800.00 | Used space: | 71.14%
Red Path From pfRICH to EEEMCAL Inner face |  |  |  |  |  | 
Total | 920.17 | 1380.26 | 1725.32 | 2240.00 | Used space: | 77.02%
Red Path From EEEMCAL to Flux Return Bars |  |  |  |  |  | 
Total | 2497.31 | 3745.97 | 4096.57 | 9650.97 | Used space: | 42.45%
Orange Path From IP to AC-LGAD Disk |  |  |  |  |  | 
Total | 759.74 | 1139.61 |  | 1998.05 | Used space: | 57.04%
Orange Path From AC-LGAD disk to Aerogel |  |  |  |  |  | 
Total | 1559.01 | 2338.51 | 2937.96 | 4084.07 | Used space: | 71.94%
Orange Path From dRICH Aerogel to Dogbones |  |  |  |  |  | 
Total | 1597.23 | 2395.84 | 3023.96 | 4964.00 | Used space: | 60.92%
Orange Path From 4 to 5 |  |  |  |  |  | 
Total | 2286.07 | 3429.11 | 4573.86 | 12189.38 | Used space: | 37.52%

## Slide 24: Services Layout
Manifold and electronics locations

## Slide 25: Installation Sequence (Barrel)

## Slide 26: Barrel EMCAL (06.10.05.02) Installation Tooling
We plan to use existing installation tooling from sPHENIX that was used to install Inner HCAL as shown in photos.
Assemble Barrel EMCal on sled, A-frames and section of I-beam.
The I-beam is inserted into the HCal and supported on stanchions.
The Barrel EMCal is rolled in via the sled on the I-beam.
The Barrel EMCal is attached to the support rings.
The I-beam and stanchions are removed.

## Slide 27: Hadron Endcap Design (06.10.05.03 and 06.10.06.03)
End Cap Structures accommodate HCAL (06.10.06.03) and EMCAL Detectors (06.10.05.03)
End Caps will be designed as two halves with a vertical split that will allow opening of End Caps for maintenance of detectors in the Barrel
Endcaps will be assembled in the Experimental Hall and will not impact Barrel Assembly/Installation. It can also be done in parallel with Barrel Assembly if additional resources are available.
Following Design and Analysis tasks need to be completed as next steps:
  Seismic Analysis – Detailed Seismic Analysis required to figure out size of anchors and to determine stability during movement.
  Analysis of Magnetic Forces for HCAL blocks and pins needed.
  Pinning/Securing of HCAL/EMCAL detector Blocks
  Rails for Endcaps
  Moving Mechanism presenting challenge due to one corner being inaccessible.
  Guiding Mechanism for Endcaps
  North and South Platform Modifications to resolve interference issues

## Slide 28: Hadron Endcap ECAL and HCAL Mounting Scheme

## Slide 29: Power
New Power Supplies will be used for MARCO (SC Magnet 06.10.07). New DAQ Rack will be placed on Third Level.
Power requirements for detectors are being estimated and compared to available power.
Detector Electronic Racks on South Platform: Current assumption is that available power is enough. Trying to collect requirements and verify the assumption.
Shown below is the snapshot from Electronics, power and services spreadsheet. Full version in backup slides for reference.

## Slide 30: Cooling Systems and Gas Systems
Gas Systems
  Gas Detectors such as MPGDs need Gas Systems for mixing and delivery of required gases. We will design and build gas systems for the required detectors.
Cooling Systems
  Need to fully gather cooling requirements for all the detectors and integrate cooling in the design.

## Slide 31: Summary/ Next Steps
As shown in the slides, preliminary design of the support structures for LLP items looks promising.
Developing the designs of various sub detectors and their support structures.
Identification of conflicts and resolution.
Cabling plan needs to be further developed with cable trays etc.
All detectors and structures need to be analyzed for Seismic and Magnetic Forces but should not affect LLP items.
Moving Mechanisms for Endcaps need to be finalized and integrated into the design.
Power requirements for various detectors and electronics need to be further developed.
Grounding scheme for Magnet and detectors need to developed.
Cooling Requirements need to be further developed.
Gas Systems need to be designed (This can wait for now).
Safety systems (Fire Suppression, Smoke Detection and Interlock systems) need to be designed.