Incremental Design and Safety Review of the EIC Tracking Detectors

Charge to the Committee

The scope of this review includes all aspects of tracking detectors in the central EIC detector, which includes the barrel, the forward endcap, and the backward endcap regions. This includes three types of detector systems. In particular, a Si/MAPS-based vertex detection and central tracking system including forward and backward disks, a MicroMegas detector system in the barrel region to aid in track reconstruction, an outer GEM-uRWELL detector to aid in particle identification of the high-performance DIRC system, and GEM-uRWELL based disks in the backward and forward regions. The review may include design and fabrication choices and their cost-effectiveness, the construction schedule, considerations for safety and quality assurance, levels of redundancy, front-end electronics and interface to the data acquisition system, commissioning and calibration procedures, considerations for materials and labor, operational reliability and longevity, and any other considerations that may influence the construction, maintenance and operation of these particle identification detectors.

You are asked to address the following questions:

- Are the technical performance requirements appropriately defined and complete for this stage of the project?

- Are the plans for achieving detector performance and construction sufficiently developed and documented for the present phase of the project?

- Are the current designs and plans for detector, electronics readout, and services sufficiently developed to achieve the performance requirements?

- Are plans in place to mitigate risk of cost increases, schedule delays, and technical problems?

- Are the fabrication and assembly plans for the various tracking detector systems consistent with the overall project and detector schedule?

- Are the plans for detector integration in the EIC detector appropriately developed for the present phase of the project?

- Have ES&H and QA considerations been adequately incorporated into the designs at their present stage?

Please address these questions point-by-point.

You will be supplied with the project milestones extracted from the most current EIC resource loaded P6 schedule, further P6 schedule and labor assumptions, copies of presentations relevant to this subject material, and the draft CERN ITS3 agreement as part of the pre-brief material.

Several aspects of the EIC detector including its electronics, and data acquisition systems have been reviewed previously.  As part of your briefing materials, you will also be supplied with the reports from earlier reviews (e.g., on the magnet design, electronics and data acquisition, calorimetry, and particle identification).