## Slide 1: Strategy: Electronics and DAQ PDR #2 (2/19/24)
MAY 2024 PDR implies a high-level strategy:
Aim for complete and detailed description of Electronics & DAQ for May
Iterate based on feedback
Iterate based on developments
~Date has shifted to early June
  Expecting 2-day review
    lPGbt / vtrx+ (final design review) [tracking / drich]
    Each ASIC R&D effort
    RDO
    Timing measurements
    Cost/schedule
    Overview (include echelon 0 + potential split of computing locations)
    Slow controls

## Slide 2: Electronics & DAQ WG – TDR Plans (2/19/24)
TDR Deliverables
System Design Documents
    System Operation / Framework
    Data volumes
    Requirements
Basis of Estimates
Detailed Documentation
    Specifications
    Design Documents
    Engineering Drawings / Readout Chain
Tests and results
Status
Components
ASICs
FEB
RDOs
DAM
GTU
EBDC
Echelon 0 computing
Echelon 1 computing (SRO)
Slow Controls

## Slide 3: Electronics & DAQ WG – TDR Plans
TDR Deliverables
System Design Documents
    System Operation / Framework
    Data volumes
    Requirements
Basis of Estimates
Detailed Documentation
    Specifications
    Design Documents
    Engineering Drawings / Readout Chain
Tests and results
Status
Components
ASICs
FEB
RDOs
DAM
GTU
EBDC
Echelon 0 computing
Echelon 1 computing (SRO)
Slow Controls
Detector File With detector details:
  https://brookhavenlab.sharepoint.com/:t:/s/EICPublicSharingDocs/EdfFBd74VwRMpREG2m3nkfgBZ_AGEQMaCWMMJwnDrSj3Uw?e=wtlaE2
Presentation:
  https://indico.bnl.gov/event/22764/
Remaining Issues:
  RICH detectors
  Far Forward / Far Back (have info from detector groups, but not)
  Synchrotron Radiation
  Noise (need thresholds > 4-5 sigma), thresholds increase with radiation damage

## Slide 4: Electronics & DAQ WG – TDR Plans
TDR Deliverables
System Design Documents
    System Operation / Framework
    Data volumes
    Requirements
Basis of Estimates
Detailed Documentation
    Specifications
    Design Documents
    Engineering Drawings / Readout Chain
Tests and results
Status
Components
ASICs
FEB
RDOs
DAM
GTU
EBDC
Echelon 0 computing
Echelon 1 computing (SRO)
Slow Controls
Third monthly eRD109 update meeting April 4th
  https://indico.bnl.gov/event/22905/
Generally:
  Discussions / Design efforts moving from pre-existing versions to (or towards) EIC designs
  Starting to have some discussion about details of FEB interfaces
    #/type of serial connections
    Data rates
    Low level general components (DC/DC converters)

## Slide 5: Electronics & DAQ WG – TDR Plans
TDR Deliverables
System Design Documents
    System Operation / Framework
    Data volumes
    Requirements
Basis of Estimates
Detailed Documentation
    Specifications
    Design Documents
    Engineering Drawings / Readout Chain
Tests and results
Status
Components
ASICs
FEB
RDOs
DAM
GTU
EBDC
Echelon 0 computing
Echelon 1 computing (SRO)
Slow Controls
RDO:
  Pre-prototype design progressing rapidly (expect 6 boards fabricated end of April)
    https://indico.bnl.gov/event/22905/
FELIX 155:
  Omega to fabricate boards in two steps.
    Debug Board
    Evaluation Boards (we are in line for 2 of these)
  Discussed our contribution
    Our requests (William Gu) were favorably received and being incorporated
    Communication / sharing code
    Sharing our timing measurements for their upcoming review (early 2025)
GTU:
  Timing measurements from William Gu
    Jitter ~3ps
    Time / Power cycle phase stability ~10ps using current devkits
      Still additional ideas to implement
      Yet to test on FELIX 182

## Slide 6: Electronics & DAQ WG – TDR Plans
TDR Deliverables
System Design Documents
    System Operation / Framework
    Data volumes
    Requirements
Basis of Estimates
Detailed Documentation
    Specifications
    Design Documents
    Engineering Drawings / Readout Chain
Tests and results
Status
Components
ASICs
FEB
RDOs
DAM
GTU
EBDC
Echelon 0 computing
Echelon 1 computing (SRO)
Slow Controls
Joint meeting of SRO WG & Electronics and DAQ WG
https://indico.bnl.gov/event/22764/
Two plans for time frame / evaluation of time frame
  For TDR SRO reconstruction studies
    time frames to constructed by merging DIS / proton Beam Gas / electron Beam Gas / Synchrotron Radiation / Noise for .7ms time periods
    Event times to be randomly distributed on bunch crossings (no bunch structure), but the time distribution of individual events to be distributed appropriately
  Final ePIC
    Descriptions of DAQ structure
    Framework efforts
      Jana2 structure changes to allow splitting of frames and make events
Compilation of calibration information
    https://docs.google.com/spreadsheets/d/1Rb5Cdjthkfh4IWWxFwHgiHNtMs5cDxcahTTUN394cJ8/edit#gid=0

## Slide 7: Electronics & DAQ WG – TDR Plans
TDR Deliverables
System Design Documents
    System Operation / Framework
    Data volumes
    Requirements
Basis of Estimates
Detailed Documentation
    Specifications
    Design Documents
    Engineering Drawings / Readout Chain
Tests and results
Status
Components
ASICs
FEB
RDOs
DAM
GTU
EBDC
Echelon 0 computing
Echelon 1 computing (SRO)
Slow Controls
Lee is gathering detector information

## Slide 8: Questions?