## Slide 1
Data courtesy C. Naylor
Chart: C-AD ACTIVITY April 2024
| FY24-week 27: | FY24-week 28: | FY24-week 29:
Physics | 0 | 0 | 0
Machine Development | 0 | 0 | 0
Beam Studies | 0 | 0 | 0
Experimenter Setup | 0 | 0 | 0
Machine Setup | 0 | 22.77 | 0
Scheduled Maintenance | 0 | 0 | 0
Scheduled Shutdown | 168 | 144 | 0
Unscheduled Shutdown | 0 | 0 | 0
Machine Failures | 0 | 1.23 | 0

## Slide 2
Data courtesy C. Naylor
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- April 2024
| 04/02/24/2 to 04/09/24/1 | 04/09/24/2 to 04/16/24/1 | 04/16/24/2 to 04/23/24/1 | 04/23/24/2 to 04/30/24/1
.
.
PPS_AGS | 0.041667
.
.
.
.
.
.
.
.
.

## Slide 3: Operations for BLIP
No BLIP
this past week
4/9-16/2024:
BLIP 200 MeV production concluded, followed with 117 MeV run ending Friday.
66.63 hr Production
0.58 hr setup
1.47 hr Failures
Availability: 97.9%

## Slide 4: NSRL activity past week: 4/9-16/2024 (as of 0800)
Availability: 98.4%
NSRL: User setup and running past week; Following, setup for this week’s NASA biology
Protons, 11 EBIS ions in use. (He, C, O, Si, Ti, Fe, Nb, Ag, Tb, Ta, Bi)
Run 24-A/B schedule updates continue; running 8 Jan - 21 May.
Run 24-C schedule posted; beam into November
Chart: NSRL Hours
| Experimental Setup | Failure | Machine Development | Machine Setup | Operator Training | Scheduled Maintenance | Scheduled Shutdown | Science
NSRL Hours | 3.7 | 1.37 | 0 | 49.82 | 0 | 0 | 84.83 | 28.28

## Slide 5: Notes from Operations
Notable failures (>1 hr)
Power dip, affecting Linac, EBIS, AGS cold snake, and various other systems.
AGS g09 extraction BLW failure
Linac Mod 9 mispulsing, signal noise; retuned
HEBT corrector PS trip, water fault (no alarm).
AGS j5 tune jump PS failure, repair
AGS multipole room cooling failure, pumps reset
Other notes
Setup paused for OPPIS work
RHIC injection kickers/scopes not ready
Various AGS RF low-level tuning
Various Linac, EBIS, other PS trips/resets
2,311 things to do today

## Slide 6: Reminder from Operations
MCR continues Operations for:
  BLIP - resuming 22 April.
  NSRL user running continues Mon-Sat, NASA Biology this week.
  AGS/Booster polarized proton setup continues, over 100 additional hours this week.
    Polarization scans in progress, evaluating OPPIS polarization
    Setting up multiple (proton) AGS PPM Users. Injector Au setup as yet untested.
    Skew quad testing continues.
  Preparation for RHIC beam.
    Protons established to W-dump.
Remember to coordinate with MCR. Start-up is here!
  CHECK AND EDIT YOUR OWN CONTACT INFO
  http://directory.pbn.bnl.gov/
  CHECK YOUR CALLIN LIST: WCC and ECP updates needed
  https://www.cadops.bnl.gov/Operations/personnel/call_in_lists/

## Slide 7
Data courtesy C. Naylor
Chart: Availability: RHIC Run-24
| week 26 | week 27 | week 28 | week 29 | week 30 | week 32 | week 33
Availability | 0 | 0 | 0.94875 | 0 | 0 | 0 | 0
Average | 1 | 1 | 0.94875 | 0.94875 | 0.94875 | 0.94875 | 0.94875
Goal | 0.825 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8

## Slide 8: Availability, expected beam hours
Notes: Normally hidden. Explains how the 85% from DOE comes in to play & general availability metrics