## Slide 1: Preinjectors Status
April 23, 2024
D. Raparia
Time Meeting

## Slide 2: Tandem
External Users :
- Last week: Access control certification
- This week: Two internal user and GVS

## Slide 3: EBIS
Last week ions for NSRL : H, He+2 ,C+5, O+7, Ne+8 Si+11 , Fe+20,
16hours/day , 6 days/week
Ion to NSRL
Au development for RHIC
Multi-pulses
- Working night and weekend only
6.5 A e-current
Power –dip
Ne development

## Slide 4: Linac 200 MeV Beam to BLIP , NSRL, Booster , AGS
BLIP
4/22-5/2: Th, 200 MeV, 140 𝞵A, Tar-Th
polarized H-
Down time
-4/16: power dip
-4/17: mod 7 , mod 6
-4/18: Mod 6
-4/19: mod 7, 8616 replaced , mod 6
-4/20-4/23: mod 6 , change tube 4cw2500
OPPIS
Recovered from Last week power-dip
Pol. ~ 82 % , current 320 uA@ tank 9
To Booster
To 200 MeV Polarimeter
Polarization @ 200 MeV
OPPIS recovery

## Slide 5
Chart: BLIP Integrated Current Comparison
FY 2020 | 0 | 0
FY 2021 | 351.0169 | 1264.0018 | 4194.4484 | 7625.9229 | 7639.4394 | 10684.5563 | 13552.2975 | 16533.5408 | 17844.1378 | 20956.4462 | 24241.1907 | 27742.6889 | 31334.3905 | 34974.1698 | 37161.6071 | 40697.4878 | 42811.3735 | 43833 | 44420.4 | 46528.1282 | 50133.3278 | 53507.2101 | 57341.2825 | 61223.5901 | 63688.69 | 65312.9049 | 66169.7604 | 66997.9541 | 69866.085 | 72792.611 | 75766.2877 | 76764.8871 | 78727.1649 | 82641.3179 | 86600.6839 | 90483.5715 | 94458.5091 | 97920.9523 | 101392.6786 | 105159.6009 | 109111.7554 | 113062.0367 | 116430.877 | 120221.4262 | 121963.6441 | 121965.8631 | 121965.8631 | 123813.8742 | 126698.757 | 129619.5175 | 132549.2453 | 135161.9025 | 136268.9071