## Slide 1: Preinjectors Status
April 30, 2024
D. Raparia
Time Meeting

## Slide 2: Tandem
External Users :
- Last week: Two internal user and GVS
- this week: no user

## Slide 3: EBIS
Last week ions for NSRL : H, He+2 ,C+5, O+7, Ne+8 Si+11 , Fe+20,
16hours/day , 6 days/week
Ion to NSRL
Au development for RHIC
Multi-pulses (good progress)
1 p , almost at the goal
12 p at 400 ms , stable , ~80% of goal
No runaway vacuum 12 pulses with no e-beam
7.1 A e-current
8 P , 800 ms
12 P, 200 ms
12 P, 200 ms

## Slide 4: Linac 200 MeV Beam to BLIP , NSRL, Booster , AGS
BLIP
4/22-5/3: Th, 200 MeV, 150 𝞵A, Tar-Th
5/7-7-10: La, 117 MeV, 62 𝞵A
polarized H-
Down time (~ 14 HRS)
-4/24: Mod 6, replaced 8616 tube (4.5 HRS)
-4/29:Diagnosis and repair of the compressed air leak in the BLIP spur. (7 HRS)
OPPIS
Pol. ~ 82 % , current 330 @ 𝞵A tank 9
Rb temp ~82 C, increase temp causing spark
by increasing He-g3 and we not gain current
(need more time to condition )
To Booster
To 200 MeV Polarimeter
Polarization @ 200 MeV

## Slide 5: OPPIS Parameters Scans
Polarization vs Beam Width
Polarization vs Laser power

## Slide 6
Chart: BLIP Integrated Current Comparison
FY 2020 | 0 | 0
FY 2021 | 351.0169 | 1264.0018 | 4194.4484 | 7625.9229 | 7639.4394 | 10684.5563 | 13552.2975 | 16533.5408 | 17844.1378 | 20956.4462 | 24241.1907 | 27742.6889 | 31334.3905 | 34974.1698 | 37161.6071 | 40697.4878 | 42811.3735 | 43833 | 44420.4 | 46528.1282 | 50133.3278 | 53507.2101 | 57341.2825 | 61223.5901 | 63688.69 | 65312.9049 | 66169.7604 | 66997.9541 | 69866.085 | 72792.611 | 75766.2877 | 76764.8871 | 78727.1649 | 82641.3179 | 86600.6839 | 90483.5715 | 94458.5091 | 97920.9523 | 101392.6786 | 105159.6009 | 109111.7554 | 113062.0367 | 116430.877 | 120221.4262 | 121963.6441 | 121965.8631 | 121965.8631 | 123813.8742 | 126698.757 | 129619.5175 | 132549.2453 | 135161.9025 | 136268.9071