## Slide 1
Data courtesy C. Naylor
Chart: C-AD ACTIVITY April 2024
| FY24-week 27: | FY24-week 28: | FY24-week 29: | FY24-week 30:
Physics | 0 | 0 | 0 | 0
Machine Development | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0
Experimenter Setup | 0 | 0 | 0 | 54.65
Machine Setup | 0 | 22.77 | 78.3 | 77.7
Scheduled Maintenance | 0 | 0 | 3.57 | 10
Scheduled Shutdown | 168 | 144 | 27.83 | 0
Unscheduled Shutdown | 0 | 0 | 0 | 0
Machine Failures | 0 | 1.23 | 58.3 | 25.65

## Slide 2
Data courtesy C. Naylor
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- April 2024
| 04/02/24/2 to 04/09/24/1 | 04/09/24/2 to 04/16/24/1 | 04/16/24/2 to 04/23/24/1 | 04/23/24/2 to 04/30/24/1 | 0/0/00/2 to 0/0/00/1
PS_RHIC | 0.010578 | 0.018299
PPS_RHIC | 0.026868 | 0.016478
PPS_AGS | 0.0031387 | 0.0072191
PS_AGS | 0.021218
LinacRf | 0.069335 | 0.017546
RfBooster | 0.003892
ElecRHIC (power dip) | 0.0067169
ElecAGS (power dip) | 0.0067169
ElecBooster (power dip) | 0.0067169
ElecLinac (power dip/OPPIS) | 0.012555
RfRHIC | 0.0078782
RfAGS | 0.0072819

## Slide 3: Operations for BLIP
No BLIP
this past week
4/23-30/2024:
BLIP 200 MeV target production continued throughout the week (requisite beam current was reestablished).
152.07 hr Production
0.13 hr Setup
8.47 hr Failure
7.33 hr Maintenance
Availability: 94.7%

## Slide 4: NSRL activity past week: 4/23-30/2024 (as of 0800)
Availability: 70.2%
NSRL: NASA biology continues, as primary user in GCR mode; additional users this week.
Protons, 11 EBIS ions in use. (He, C, Ne, O, Si, Fe, Ag, Tb, Ta, Bi, Au)
Run 24-A/B schedule continues until 21 May.
Run 24-C follows 22 May. Schedule posted, details forthcoming; beam into November.
Chart: NSRL Hours
| Experimental Setup | Failure | Machine Development | Machine Setup | Operator Training | Scheduled Maintenance | Scheduled Shutdown | Science
NSRL Hours | 0 | 16.45 | 4.02 | 10.82 | 0 | 4.98 | 107.83 | 23.9

## Slide 5: Notes from Operations
Notable failures (>1 hr)
Linac Mod 6 RF failures (4x). 8618 replacement was major repair.
Blue injection kicker mispulse failures, repairs to module #3.
Access for PS, other repairs
Access for bo11-th6-ps
Blue QLI
AGS LLRF bucket hop issues
Blue bi4-tq5 trip, replaced PS
R-line PS failure
Proton intensity issues
Other notes
Various trips, resets and concurrent work
427 alarms last week; 352 today

## Slide 6: Reminder from Operations
MCR continues Operations for:
  BLIP – continues through 3 May.
  NSRL user running scheduled Mon-Fri, NASA Biology this week and next.
  AGS/Booster polarized proton setup continues, additional to RHIC setup.
    Setting up multiple (proton) AGS PPM Users, polarization scans.
    Injector Au setup as yet untested.
    Skew quad testing continues.
  RHIC beam setup.
    Working towards Physics stores.
Remember to coordinate with MCR. We need proper contacts when systems require experts
CHECK AND EDIT YOUR OWN CONTACT INFO
  http://directory.pbn.bnl.gov/
CHECK YOUR CALLIN LIST: WCC and ECP updates needed
  https://www.cadops.bnl.gov/Operations/personnel/call_in_lists/

## Slide 7
Data courtesy C. Naylor
Chart: Availability: RHIC Run-24
| week 27 | week 28 | week 29 | week 30 | week 32
Availability | 0 | 0.94875 | 0.57321 | 0.83766 | 0
Average | 1 | 0.94875 | 0.62933 | 0.73264 | 0.73264
Goal | 0.8 | 0.8 | 0.8 | 0.8 | 0.8

## Slide 8: Availability, expected beam hours
Notes: Normally hidden. Explains how the 85% from DOE comes in to play & general availability metrics