## Slide 1
RHIC Schedule (Week 7: May 27th-June 2nd)
Monday (5/27)
Collisions for sPHENIX and STAR
Tuesday (5/28)
Failure: sitewide power interruption
  Current store extended
  No polarized protons until AGS cold snake recovery
Collisions for sPHENIX and STAR
Wednesday (5/29)
Tentative LHe delivery for AGS cold snake
Generator Testing 1012
  Start 09:00 (~45 minutes)
Machine Development
  Duration: 10:00-14:00
  Goal: find optimal configuration for 56MHz
  Collisions for sPHENIX and STAR
Thursday (5/30)
Collisions for sPHENIX and STAR
Friday (5/31)-Sunday (6/2)
Collisions for sPHENIX and STAR

## Slide 2
Other notes:
No request for dedicated time for 56MHz
APEX has been moved from May 29th to June 6th
Upcoming Maintenance on June 5th
RHIC Schedule (Week 7: May 27th-June 2nd)