## Slide 1
RHIC Schedule (Week 8: June 3rd-June 9th)
Monday (6/3)
Short access for sPHENIX
  Between stores (~30 minutes)
LHe delivery for AGS cold snake
sPHENIX request: single beam study
  5 hours into store dump blue beam (after end of store polarization measurements)
  Yellow beam only at store for ~1 hour
Collisions for sPHENIX and STAR
Tuesday (6/4)
sPHENIX request: single beam study
  5 hours into store dump yellow beam (after end of store polarization measurements)
  Blue beam only at store for ~1 hour
Collisions for sPHENIX and STAR
Wednesday (6/5)
Maintenance
  ~ 8 hours (0800-1600)
Collisions for sPHENIX and STAR
Thursday (6/6)
APEX (14 hours)
  Studies running from 0800-2100
  Goal to return to physics by 2200
Collisions for sPHENIX and STAR
Friday (6/7)
Machine Development
  Measure spin tune in blue ring (~2 hours, injection)
  Start time will be coordinated at RHIC Status Meeting (~1300)
Collisions for sPHENIX and STAR
Saturday (6/8)-Sunday (6/9)
Collisions for sPHENIX and STAR

## Slide 2
Other items
RHIC ODH1 due to ongoing VODH issues
Next Wednesday (June 12th): APEX scheduled
Upcoming: MD for beta squeeze sometime next week?
RHIC Schedule (Week 8: June 3rd-June 9th)