## Slide 1
Data courtesy C. Naylor
Chart: C-AD ACTIVITY April 2024
| FY24-week 27: | FY24-week 28: | FY24-week 29: | FY24-week 30:
Physics | 0 | 0 | 0 | 7.93
Machine Development | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0
Experimenter Setup | 0 | 0 | 0 | 46.72
Machine Setup | 0 | 22.77 | 78.3 | 77.7
Scheduled Maintenance | 0 | 0 | 3.57 | 10
Scheduled Shutdown | 168 | 144 | 27.83 | 0
Unscheduled Shutdown | 0 | 0 | 0 | 0
Machine Failures | 0 | 1.23 | 58.3 | 25.65

## Slide 2
Data courtesy C. Naylor
Chart: C-AD ACTIVITY MAY 2024
| FY24-week 31: | FY24-week 32: | FY24-week 33: | FY24-week 34: | FY24-week 35:
Physics | 116.45 | 76.3 | 74.13 | 106.45 | 90.83
Machine Development | 4.63 | 4.98 | 5.35 | 0 | 1.43
Beam Studies | 0 | 12.72 | 9.8 | 0 | 0
Experimental setup | 0.42 | 3.48 | 2.92 | 0.42 | 2.68
Setup | 30.33 | 25.4 | 17.27 | 21.82 | 36.23
Scheduled Maintenance | 2.58 | 9.57 | 10.62 | 10.1 | 0
Scheduled Shutdown | 0 | 0 | 0 | 0 | 0
Unscheduled shutdown | 0 | 0 | 0 | 0 | 0
Machine failures | 13.59 | 35.55 | 47.91 | 29.21 | 36.83

## Slide 3
Data courtesy C. Naylor
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- April 2024
| 04/02/24/2 to 04/09/24/1 | 04/09/24/2 to 04/16/24/1 | 04/16/24/2 to 04/23/24/1 | 04/23/24/2 to 04/30/24/1 | 0/0/00/2 to 0/0/00/1
PS_RHIC | 0.010578 | 0.018299
PPS_RHIC | 0.026868 | 0.016478
PPS_AGS | 0.0031387 | 0.0072191
PS_AGS | 0.021218
LinacRf | 0.069335 | 0.017546
RfBooster | 0.003892
ElecRHIC (power dip) | 0.0067169
ElecAGS (power dip) | 0.0067169
ElecBooster (power dip) | 0.0067169
ElecLinac (power dip/OPPIS) | 0.012555
RfRHIC | 0.0078782
RfAGS | 0.0072819

## Slide 4
Data courtesy C. Naylor
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- MAY 2024
| 04/30/24/2 to 05/07/24/1 | 05/07/24/2 to 05/14/24/1 | 05/14/24/2 to 05/21/24/1 | 05/21/24/2 to 05/28/24/1 | 05/28/24/2 to 06/04/24/1
PPS_AGS | 0.0032213
ACG_RHIC | 0.0041381 | 0.0027257
ES&FD_Exp | 0.0015735
RadMonIntlk | 0.0037664 | 0.0016354 | 0.0015735 | 0.0043611
PS_AGS | 0.0067895
PS_RHIC | 0.0020443 | 0.020145 | 0.0084001
PPS_RHIC | 0.025052
RfRHIC | 0.0023912 | 0.0027629
CryoRHIC | 0.0038779 | 0.0039399
InjPerformance | 0.0014248
LinacRf | 0.018671 | 0.0059098 | 0.0023292
LinacTankQ | 0.0046833

## Slide 5: Operations for BLIP
No BLIP
this past week
5/28-6/4/2024:
200 MeV Th target resumed Monday. Beam current from Source #2 variable
20.45 hr Production
1.97 hr Setup
0.58 hr Failure
Availability: 97.5%

## Slide 6: NSRL activity past week: 5/21-28/2024 (as of 0800)
Availability: 79.6%
NSRL: multiple users and setups last week. This week’s user pending, due to EBIS failure.
7 EBIS ions in use. (Si, Nb, Ag, Tb, Ta, Bi, Au)
Running 24-C schedule since 22 May. Schedule posted, details updating; beam into November.
Chart: NSRL Hours
| Experimental Setup | Failure | Machine Development | Machine Setup | Operator Training | Scheduled Maintenance | Scheduled Shutdown | Science
NSRL Hours | 0 | 12.05 | 0 | 9.88 | 0 | 0 | 108.9 | 37.17

## Slide 7: Notes from Operations
Notable failures (>1 hr)
Recovery from last week’s power outage; delayed dump in RHIC
Power dip Friday evening, affecting multiple systems across all accelerators
EBIS Linac failure, ongoing
Loss monitor beam aborts (9x), ramp tuning
RF YA2 QEI failure, access to replace; trip to Safe Access from VODH system
Blue QLI at accramp, beam induced
VODH and Cryo comm failures, lead flow trips
Yellow snake quench, FEC memory errors
Booster F4 BLW failure, fuse replaced
Other notes
Linac H- source #1 off, ongoing; source #2 in use
AGS cold snake ramping slower; preferred at zero due to LHe usage
Permit interlocks
VODH intermittent communication failures; Cryo isolation system disabled
Various other trips, resets, repairs behind stores… 92+ lines of failure/resets logged in total
Double digits…

## Slide 8: Reminder from Operations
MCR continues Operations for:
  BLIP – continues through 14 June.
  NSRL user running scheduled Mon-Sat this week (pending EBIS repairs) and next with additional make-up time TBD.
  AGS/Booster polarized proton setup continues, additional to RHIC physics.
    Polarized proton setup curtailed due to AGS cold snake failure.
    Setting up multiple (proton) AGS PPM Users; extraction for split/merge cycle pending
    Injector Au, h setup as yet untested.
    Skew quad testing continues as beam time allows.
  RHIC beam for Physics stores.
    Other MD, Maintenance, APEX as noted in schedule
RHIC Tunnel sweeps remain under ODH-1 restrictions.
CHECK AND EDIT YOUR OWN CONTACT INFO
  http://directory.pbn.bnl.gov/
CHECK YOUR CALLIN LIST: WCC and ECP updates needed
  https://www.cadops.bnl.gov/Operations/personnel/call_in_lists/
  Note: Core Electrical contacts listed/managed on ESSHQ callin list https://www.cadops.bnl.gov/Operations/personnel/call_in_lists/call_in_list.php?group=esshq

## Slide 9
Courtesy R. Terheide
Preliminary delivered Luminosity, Figure of Merit (LP2) data for RHIC

## Slide 10
Data courtesy C. Naylor
Chart: Availability: RHIC Run-24
| week 27 | week 28 | week 29 | week 30 | week 31 | week 32 | week 33 | week 34 | week 35 | week 36
Availability | 0 | 0.94875 | 0.57321 | 0.83766 | 0.91785 | 0.77561 | 0.69558 | 0.81501 | 0.78077 | 0
Average | 1 | 0.94875 | 0.62933 | 0.73264 | 0.79594 | 0.79093 | 0.77216 | 0.77923 | 0.77946 | 0.77946
Goal | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8

## Slide 11
Chart: Mean Time Between Failure, Mean Time To Repair, Average Failure Hours per Day (cryo start to cryo end date)
| MTBF | MTTR | Failure hr/day
Run7 | 5.3 | 2 | 6.3
Run8 | 6.3 | 1.2 | 3.8
Run9 | 5.5 | 1.3 | 4.42
Run10 | 5.5 | 1 | 3.8
Run11 | 5.7 | 1.2 | 4.5
Run12 | 6.9 | 1.1 | 3
Run13 | 6.6 | 1.2 | 3.5
Run14 | 8.6 | 1.3 | 3
Run15 | 8.1 | 1.1 | 3.1
Run16 | 6.4 | 1.2 | 3.6
Run17 | 6.8 | 1.2 | 3.7
Run18 | 9.3 | 0.9 | 2.1

## Slide 12: Availability, expected beam hours
Notes: Normally hidden. Explains how the 85% from DOE comes in to play, & general availability metrics