## Slide 1
RHIC Schedule (Week 9: June 10th-June 16th)
Monday (6/10)
Day
  Extend store until 11:00
  Machine Development
    Goal: investigate ramp emittance growth
    2 ramps with 111 bunches (blue only, yellow only)
  RHIC access
    sPHENIX (~2 hours)
    STAR (<1 hour)
    CeC
Evening
  Collisions for sPHENIX and STAR
Tuesday (6/11)
Day
  Access to address heat load on yellow 4/5 arc
  Collisions for sPHENIX and STAR
Evening
  Put up polarized proton store to last until APEX (~2200 last store)
  Begin warmup of AGS cold snake
  Switch injectors to no-snake configuration
Wednesday (6/12)
Day
  APEX (1000-0000)
    Unpolarized proton beam
    Tentative end time 2200 (cold snake dependent)
Evening (after APEX)
  Restore AGS cold snake
  Collisions for sPHENIX and STAR
Thursday (6/13)
Day
  Machine Development (1000-1400)
    Goal: investigate ramp emittance growth
    Truncated Run22 ramp
    Another iteration of Run15 lattice
Evening
  Collisions for sPHENIX and STAR
Friday-Sunday (6/14-6/16)
Collisions for sPHENIX and STAR

## Slide 2
RHIC Schedule (Week 9: June 10th-June 16th)
Other items to discuss…
Reminder that RHIC ODH1 ongoing due to VODH issues
Maintenance will be June 20th (Thursday) next week