## Slide 1: Preinjectors Status
July 30, 2024
D. Raparia
Time Meeting

## Slide 2: Tandem
External Users :
- 3 weeks: electric work continue
- Preparation for Au run

## Slide 3: EBIS: NSRL
Ions for NSRL :
Si+11, Fe+20, Nb+23, Ti+17
Ag+29, Ta+38, Au+32, Au+43, Bi+43
7/24: 3He++ for APEX
7/29: Two power dip ,
EBIS linac RF, 0.5 ohm resistor fail (8 HRS)

## Slide 4: Linac 200 MeV Beam to BLIP , Booster
BLIP
7/26-8/01: Th, 200 MeV, 150 𝞵A (last)
7/25: BLIP beam test
Down time (<21 HRS)
RF trips and reset: RFQ, Mod 3, Mod 5, MOD7
-7/24: RF MOD , 8616 tubes, etc, replaced (13.5 HRS)
7/25: Replaced 7835 for Mod 7 (2.5 HRS)
7/29: 2 power dips, weather standdown (4.5HRS)
OPPIS
Normal current and polarization
320-350 , 𝞵A ~ 80%,
- Added 4 g Rb on 7/25
H-Jet running smoothly,
To Booster
Polarization @ 200 MeV

## Slide 5
Chart: BLIP Integrated Current Comparison
FY 2020 | 0 | 0
FY 2021 | 351.0169 | 1264.0018 | 4194.4484 | 7625.9229 | 7639.4394 | 10684.5563 | 13552.2975 | 16533.5408 | 17844.1378 | 20956.4462 | 24241.1907 | 27742.6889 | 31334.3905 | 34974.1698 | 37161.6071 | 40697.4878 | 42811.3735 | 43833 | 44420.4 | 46528.1282 | 50133.3278 | 53507.2101 | 57341.2825 | 61223.5901 | 63688.69 | 65312.9049 | 66169.7604 | 66997.9541 | 69866.085 | 72792.611 | 75766.2877 | 76764.8871 | 78727.1649 | 82641.3179 | 86600.6839 | 90483.5715 | 94458.5091 | 97920.9523 | 101392.6786 | 105159.6009 | 109111.7554 | 113062.0367 | 116430.877 | 120221.4262 | 121963.6441 | 121965.8631 | 121965.8631 | 123813.8742 | 126698.757 | 129619.5175 | 132549.2453 | 135161.9025 | 136268.9071