## Slide 1: Electronics & DAQ WG
Fernando Barbosa (JLab)
2 May 2024

## Slide 2
  2nd Preliminary Design Report (PDR) Electronics & DAQ:
    Week of 10 – 14 June 2024
    2 days
    Presentations from all eRD109 groups
    Agenda and details to be available soon.
  Electronics P6 updates in progress:
    ASICs segregated for procurement
    HCAL Insert is now in the baseline
    BTOF, FTOF updated
    FF/FB, Services, adding PED – on-going
      Submit to project in May
      Distribute to and validation from all groups once entered (June 2024?)
      Channel counts reflect what’s in the official spreadsheet.
  ASIC drive
    Mechanical group (Roland Wimmer) reviewing space allocation within detector:
      FEB to RDO length – checking if 3 m is feasible.
Welcome & News

## Slide 3
  Presentation Schedule change:
    Artur (FCFD)
    Tonko (Clock)
    Michela (ALCOR) & Pietro (RDO)
    Then following the order (Gerard, …)
Welcome & News