## Slide 1: The proposal of INTT workshop
Korea Univ. | : Jaein Hwang |  | 
Nara Women Univ. | : Mahiro Ikemoto, | Yui Ishigaki, | Mai Kano
National Central Univ. | : Cheng-Wei Shih, | Wei-Che Tang | 
Rikkyo Univ. | : Tomoya kato, | Takahiro Kikuchi, | Ryota Shishikura
The people involved in the discussions are listed
List order followed by 1. the alphabet of Univ. name 2. the alphabet of surnames of people in given univ.

## Slide 2: The planned direction of the workshop
3 sessions for students
  Intro. of work plan in the first day morning (5 min), mid progress report in first Friday afternoon (10 min), final report in second Friday afternoon (20 min)
We want to keep the INTT commissioning review, presentation in the first session of the second day
We want to be focusing on working. Therefore, plan to concentrate the presentations, just have everything in one session
We want to keep the F4A tutorial session
We want to have a session for the INTT software tool contributors to introduce what tools they contributed, and how to use. For example Takashi (INTTEvent), Joseph (INTTmap), the conversion b/w online/offline/rawhits etc.
  Example code would be even appreciated
  Sessions scheduled in the beginning of workshop, so people can use the tools
We have the session to write down the work summary everyday, the written work summary will be the references of the student’s progress/final reports
There might be something missing in our INTT wiki, we have one session to work on it (everyone works on it)
  The seniors write, and the juniors read the wiki, to check what they think is missing
  Propose to have one session given by Akitomo prior to this session, introducing the guidance of writing our INTT wiki, and some useful tips of writing wiki
--

## Slide 3
 | 9 |  | 10 |  | 11 |  | 12 |  | 13 |  | 14 |  | 15 |  | 16 |  | 17 |  | 18 | 
Day 1 | Welcome / paperwork | Opening | Student session 1, intro. (5 min) |  |  |  | Lunch time |  |  | Fun4All tutorial |  |  |  | Break | Fun4All tutorial |  |  | INTT wiki intro. | Work summary | 
Day 2 | INTT commissioning review |  | INTT wiki documentation |  |  |  |  |  |  | Coresoftware review |  | F4A w/ coresoftware |  |  | F4A w/ coresoftware |  |  |  |  | 
Day 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Day 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Day 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Student presentation 2, progress (10 mins) |  |  |  |  | 
Day 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Work summary | 
Day 7 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Day 8 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Day 9 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Day 10 |  |  |  |  |  |  |  |  |  |  | Student presentation 3, final (20 min) |  |  |  |  |  |  |  | Closing | 

## Slide 4: Session descriptions
F4A tutorial
  We’d like to propose short fun4all tutorial session to remind/catch up basic idea/structure of Fun4All as a reminder for some students.
INTT related Coresoftware review
  We want to have review session about INTT related Coresoftware. Just reviewing /reading code cannot be best way to learn the code. Let’s try to use in following session
F4A w/ coresoftware
  We had Fun4All session last year, so it would be great if we can have extended fun4all session with real analysis module in coresoftware

## Slide 5: BACKUP

## Slide 6: Topics we might want to learn in the F4A sessions
CDB
  Where to find the list of available CDB files
  How to interact with it
  Example ? INTT channel masking
Geant4 simulation…?
Something else…?
BACKUP