## Slide 1: pfRICH: Progress Toward pre-TDR Version 1

## Slide 2
Pre-TDR v0.1 Review Summary
Received comments from 4 reviewers (~ 32 comments total)
Reviewer comments have been collected in a google doc where appropriate people can respond (https://docs.google.com/document/d/1IwFepCNJrn8e-i3fvn_b5f-HWiBl4iI2L9zPjb_y1zM/edit?usp=sharing)
Summary of Substantial Comments:
Performance plots vs CAD drawings, diagrams, etc
  All plots will be available – but what goes in supplemental material vs main section
ToF Performance
  Simulations of ToF ability
Reduction of “Requirements from Physics” section
  Much of the information here was covered in the overall PID introduction
Aerogel and Mirror details
  Uniformity of reflectivity / refractive index
  Manufacture and performance on pyramidal mirrors
More sensor details
  Aging, SPE resolution, B-field tests etc
  Use LAPPD as a baseline if HRPPD studies are not yet available?

## Slide 3
Progress and Next Steps
Updates will be made to both the private and main Overleaf simultaneously
  Rewrite of the “Requirement from Physics” section and many of the grammatical suggestions have already been implemented
Responses to many of the reviewer comments are being compiled in the google doc – some topics such as balance between performance vs technical plots and how to treat ToF capabilities require further discussion
In addition to addressing reviewer comments, work is progressing on updating performance figures and supplemental material
  Need to generate simulation for new plots asap – workflow/scripts for plot generation should be available
Need to create Github repository for figure preservation – may need to discuss implementation for stand-alone simulation and bench test results
Should have most updates complete by Dec 6th deadline