## Slide 1: Electronics & DAQ WG
Fernando Barbosa (JLab)
12 December 2024

## Slide 2
  Status of eRD109 wrt OPA, PED, Contracts - Fernando
  TDR & ASIC links - Jeff
  eRD109 Updates - all
  AOB
  Our next eRD109 meeting will be on 6 February 2025.
Welcome & News

## Slide 3
  1st quarter 2024 – groups submitted final updates towards R&D and construction (P6)
  May 2024 – all revisions submitted to project controls for inclusion into P6
  July 2024 – eRD109 proposals received and submitted (~$1.8M) to project (eRD109 v1):
    Not enough OPA funds to support all R&D
    FY25 is final year for R&D
    Revised eRD109 and submitted ($428k) to project (eRD109 v2)
      Lower costs than previous submissions
      Priority for ASICs
      Target completion of selected proposals – ALCOR, SALSA
      Concurrence from project and DAC (September 2024)
    Submitted revisions to P6 to include additional PED activities for proposals not supported by OPA funds
  October 2024 – Project funds for proposals not covered with OPA funds were “re-colored” as PED (in P6) and available as follows:
    FY25 – Calorimeters, CALOROC, EICROC, FCFD, Low-Mass (through BNL)
    FY26 – Discrete, AC-LGAD readout chain (this is being re-assessed due to lpGBT, etc.)
  November, December 2024 – PRs submitted and signed for FY25 OPA and PED.
    OPA funds subject to availability in early 2025.
  Official WBS6.10.08 P6 is planned for release in early 2025 by project controls.
eRD109
OPA
PED