## Slide 1
LCLS-II-HE Business Intelligence:
Utilizing BI Tools and Resources to Strengthen Project Management
Vicky Hoang, Data Analyst, LCLS-II-HE
Project Community of Practice Meeting

## Slide 2: Introduction
Vicky Hoang, Data Analyst - Business Intelligence
Joined SLAC and LCLS-II-HE in September 2023
B.S in Financial Mathematics & Stats @ UC Santa Barbara (c/o 2018)
6 years experience working in Data Analytics
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang

## Slide 3: Project Challenges and BI Solutions
Multiple data sources + not centralized
Historical performance visibility
Heavy manual efforts on reporting
Strong analytical thinking + creating digestible data
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
CHALLENGES
SOLUTIONS
Tableau integrates data sources and creates a central repository
Database usage allows for efficiently analyzing millions of rows of data
Develop automated reporting, using various BI Tools
Data Analyst have analytical skills to identify trends and draw meaningful insights
Collaboration b/w teams is essential in creating digestible, clean, and accurate data

## Slide 4: Earned Value Management (EVMS) – Challenges:
EVMS Month End reports produced manually
Difficulty tracking historical MoM performance
  Hard to pin-point problem areas to focus on
Challenge for individual Managers to drill down into their performance
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang

## Slide 5: Former EVMS Processes
Text tables require more cognitive load, and limit the ability to spot trends and compelling insights
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Multiple reports to keep up with
Individual Month + Year folders containing the same reports
Tabs in 1 workbook

## Slide 6: EVMS Dashboard – Solutions:
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Provides a holistic summary of current EV performance
Notes: å-Use of colors and summary trend charts make it easy to digest and interpret data quickly

## Slide 7: EVMS Dashboard – Solutions:
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Visibility to Historical Performance
  Efficient data querying using Tableau & SQL

## Slide 8: EVMS Dashboard – Solutions:
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Filtering allows Managers to easily drill down

## Slide 9: EVMS Dashboard – Solutions:
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Reporting is more centralized into one Tableau Workbook

## Slide 10: Former EVMS Processes (VARs)
Not always user friendly
Shared files - everyone can see edit and filters made
Prone to errors
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Former VAR Process difficult to review
Inability to drill down into KPI data from VAR sheet
  (disconnected from actual EV dataset)
VARs Example Excel File
Every month, Project is required to address any significant Variances in schedule or cost performance

## Slide 11: VARs Solution – Utilizing Smartsheet for Approval Tracking
VARs write-ups & approvals moved to Smartsheet
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Managers get SS email notification forms
Can now track Approval Statuses
  Smartsheet Automation helps track signature routing

## Slide 12: VARs Corrective Action Log: End-to-End solution
Automated VARs Corrective Action Log tracks Manager action items, ensures it will be addressed, and then closed out
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
VARs Writeups are automatically transferred to a corrective log (if applicable)
- Corrective Actions now trackable and require manager updates

## Slide 13: VARs Solution – Tableau Dashboard Integrates w/ Smartsheet
  All VARs writeups and KPI data metrics, including historical, now visible in one centralized location in Tableau
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Drill-down on write-ups + EV Performance metrics for VAR accounts
VARs Dashboard

## Slide 14: BI User Adoption - Tableau views increased since introduction
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Shows overall Project adoption of data products and a data savvy mindset
Notes:   Conduct team Training and walkthroughs
  Data savvy mindset allows users to utilize data products to effectively manage performance, focus on problem areas, and make necessary data driven business decisions

## Slide 15: Increased Productivity + Time to Value + Promotes Standardization
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
Time saved on creating Analytics for PowerPoint slides during reviews
Tableau ICE Review Dashboard
ICE Review System Manager PPT Slide
- Standardized format across all manager slides
- Enables drill down for individual manager metrics

## Slide 16: Additional Project Dashboards/Data Products
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
L2HE CAVT
L2HE P6 Project Schedule
L2HE Procurement
L2HE Installation Schedule

## Slide 17: Conclusion: Why Business Intelligence?
  Provides valuable insights to help Project team better understand performance, make data-driven decisions, and pin-point problem areas
  Automation reduces the amount of time + effort to extract insights from data, allowing leadership to focus on other initiatives
  BI Dashboards promote standardized visualizations during Project Reviews, making presentations more consistent, professional, and digestible for the audience
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang

## Slide 18: Questions
LCLS-II-HE | SLAC IT Business Intelligence | Vicky Hoang
?