## Slide 1: Time Meeting – RHIC Ops
3/25/2025

## Slide 2: StartUp document online
https://www.cadops.bnl.gov/Operations/OpsWiki/index.php?title=RHIC_Start-up_2025
AGS extraction to W dump established on green synchro. Blue/yellow on Wednesday
4k Cryo wave started 3/24
First evening/overnight of beam ops 3/27

## Slide 3: Planned Progression
Thursday – blue injection and instrumentation checkout
Friday – blue ramping
Saturday – yellow injection and instrumentation checkout
Sunday – both rings to flattop, rough store configuration
Monday – 24 hour beam ops begin, Rebucketing setup