## Slide 1
Chart: C-AD ACTIVITY MARCH 2025
| FY25-week 22: | FY25-week 23: | FY25-week 24: | FY25-week 25: | FY25-week 26:
Physics | 0 | 0 | 0 | 0 | 0
Machine Development | 0 | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0 | 0
Experimental setup | 0 | 0 | 0 | 0 | 0
Setup | 0 | 0 | 0 | 0 | 8.17
Scheduled Maintenance | 0 | 0 | 0 | 0 | 0
Scheduled Shutdown | 168 | 167 | 168 | 168 | 41.15
Unscheduled shutdown | 0 | 0 | 0 | 0 | 0
Machine failures | 0 | 0 | 0 | 0 | 118.68

## Slide 2
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- MARCH 2025
| 02/25/25/2 to 03/04/25/1 | 03/04/25/2 to 03/11/25/1 | 03/11/25/2 to 03/18/25/1 | 03/18/25/2 to 03/25/25/1 | 03/25/25/2 to 04/01/25/1
PS_AGS | 0.018526 | 0.027828
WaterAGS (RFPA) | 0.10059 | 0.024675
InstRHIC | 0.035869
InstAGS | 0.017895
QuenchDetect | 0.039811 | 0.027197
InjPerformance | 0.0078833
PPS_RHIC | 0.021443 | 0.10895 | 0.048325 | 0.015767
ES&FD_AtR | 0.013165
PS_RHIC | 0.016318 | 0.072369 | 0.11431
CryoRHIC | 0.021443
ElecRHIC (power dip) | 0.055341
PS_Exp | 0.089633
Data courtesy C. Naylor

## Slide 3: Operations for BLIP
No BLIP
this past week
3/25-4/1/2025:
200 MeV production continued all week and is ongoing.
147 hr production
21 hr failures
Availability: 87.5%

## Slide 4: NSRL activity past week: 3/25-4/1/2025 (as of 0800)
Availability: 45.4%
NSRL running continues, with various users running
Tandem produced Fe, Au for single ion modes; Protons in use from Linac.
Running 25-A schedule since 3 February. Schedule posted, updates to 28 June for beams & users.
Chart: NSRL Hours
| Experimental Setup | Failure | Machine Development | Machine Setup | Operator Training | Scheduled Maintenance | Scheduled Shutdown | Science
NSRL Hours | 0 | 52.48 | 5.12 | 7.8 | 1.02 | 4.1 | 67.75 | 29.73

## Slide 5: Notes from Operations
Notable failures (>1 hr)
RHIC Blue main dipole system failure, ongoing
Booster RF failure, Fire/Rescue emergency response, 914 building power and programmatic interruption
AGS ag09-blw.c-ps failure, ongoing
Booster bf6-sptm-ps interlock, filter replaced
Tandem source failure, ionizer PS replaced
Linac Mod 7, 5, 2 failures
Linac Tank 1 quad PS failures, stop charge card issues
Weather stand-down, lightning proximate to BNL
BLIP BM1&2 trip, Rad interlock NM068
Other notes
Linac air handler failure interlock tanks quad PS
cfe-wh-ps1 HW failure, replaced
AGS E17 gamma-tr PS failure, ongoing
Various Tandem foil changes, spark, trips/resets, tuning
Various Linac trips, resets, retuning

## Slide 6: Reminder from Operations
MCR beam operations continue
  Operator/OC shifts continue for NSRL users, 2 shifts/5 days this week and next.
  NSRL limited to Au, protons during Booster/AGS setup, or pending EBIS restart.
  BLIP production continues through 4 April; resumes 7 April
  RHIC beam setup suspended; AGS, AtR beam anticipated this week.
Note: MCR will not be occupied continuously.
  No OC on duty overnight. No MCR this weekend.
  Contact CAS in off hours (x2024) for urgent issues when MCR is not staffed.
Work continues with Teams phone setup. No more Cisco (remove Cisco phones) Identify anomalies outstanding. Contact ITD, Maintenance Coordinator
Changes? Time to update is now. Expect calls at all hours.
  http://directory.pbn.bnl.gov/
    CHECK AND EDIT YOUR OWN CONTACT INFO
  https://www.cadops.bnl.gov/Operations/personnel/call_in_lists/
    CHECK YOUR CALLIN LIST: expect contact off-hours
  Alarm response instructions: Groups prompted for updates

## Slide 7: Keytree notes
Remote keytree systems require a database lookup to validate and authorize distribution of keytokens. The Keytrak system’s database is available for lookup functionality, but can no longer be modified in any way to add or edit qualified personnel.
Personnel affected:
New employees, experimenters arriving after 12/1/2024 could not be enrolled in database
Existing employees & experimenters, not already enrolled, cannot be added or modified in database
Remote keytrees affected:
Iris scan @NSRL
BNLID scan @AGS South gate, North Conjunction Gate
Iris scan @RHIC STAR, sPHENIX, IP12, IP4
Keytrees NOT affected:
BNLID scan @Linac, Booster
BNLID scan @RHIC IP2
MCR keytrees

## Slide 8: Keytree notes, continued
Mitigation:
Choose entrants that are currently enrolled to perform the work in the enclosure under Controlled Access (CA).
Obtain CA keys from MCR for remote gate watch
Arrange for local gate watch using other tokens for entrants.
Arrange for Restricted Access, and allow for delays incurred to sweep areas.
CAUTION
Follow procedures. Gate Watch staff will remain vigilant.
  No “piggy-backing” – one key/token per entrant.
  Access keys are not candy! Authenticated entrant retains possession.
Radiological Controls and the Access Controls System are not to be circumvented. This is (has been) enforced with disciplinary action (dismissal).

## Slide 9
Chart: Availability: RHIC Run-25
| week 24 | week 25 | week 26
Availability | 0 | 0 | 0.064407
Average | 1 | 1 | 0.064407
Goal | 0.825 | 0.825 | 0.825

## Slide 10
Chart: Mean Time Between Failure, Mean Time To Repair, Average Failure Hours per Day (cryo start to cryo end date)
| MTBF | MTTR | Failure hr/day
Run7 | 5.3 | 2 | 6.3
Run8 | 6.3 | 1.2 | 3.8
Run9 | 5.5 | 1.3 | 4.42
Run10 | 5.5 | 1 | 3.8
Run11 | 5.7 | 1.2 | 4.5
Run12 | 6.9 | 1.1 | 3
Run13 | 6.6 | 1.2 | 3.5
Run14 | 8.6 | 1.3 | 3
Run15 | 8.1 | 1.1 | 3.1
Run16 | 6.4 | 1.2 | 3.6
Run17 | 6.8 | 1.2 | 3.7
Run18 | 9.3 | 0.9 | 2.1
Notes: Reliability comparisons to previous runs

## Slide 11: Availability, expected beam hours
Notes: Normally hidden. Explains how the 85% from DOE comes in to play, & general availability metrics