## Slide 1
Chart: C-AD ACTIVITY MARCH 2025
| FY25-week 22: | FY25-week 23: | FY25-week 24: | FY25-week 25: | FY25-week 26:
Physics | 0 | 0 | 0 | 0 | 0
Machine Development | 0 | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0 | 0
Experimental setup | 0 | 0 | 0 | 0 | 0
Setup | 0 | 0 | 0 | 0 | 8.17
Scheduled Maintenance | 0 | 0 | 0 | 0 | 24
Scheduled Shutdown | 168 | 167 | 168 | 168 | 41.15
Unscheduled shutdown | 0 | 0 | 0 | 0 | 0
Machine failures | 0 | 0 | 0 | 0 | 94.68

## Slide 2
Chart: C-AD ACTIVITY April 2025
| FY25-week 27: | FY25-week 28: | FY25-week 29: | FY25-week 30:
Physics | 0 | 0 | 0 | 0
Machine Development | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0
Experimenter Setup | 0 | 0 | 0 | 0
Machine Setup | 0 | 0 | 0 | 0
Scheduled Maintenance | 168 | 0 | 0 | 0
Scheduled Shutdown | 0 | 0 | 0 | 0
Unscheduled Shutdown | 0 | 0 | 0 | 0
Machine Failures | 0 | 0 | 0 | 0
Data courtesy C. Naylor

## Slide 3
Data courtesy C. Naylor
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- MARCH 2025
| 02/25/25/2 to 03/04/25/1 | 03/04/25/2 to 03/11/25/1 | 03/11/25/2 to 03/18/25/1 | 03/18/25/2 to 03/25/25/1 | 03/25/25/2 to 04/01/25/1
PPS_AGS | 0.32154
RfBooster | 0.21877
ESHQ | 0.089256
PPS_Booster | 0.003403
PS_RHIC | 0.28128
sum<1hr | 0.0063199

## Slide 4
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- April 2025
| 04/01/25/2 to 04/08/25/1 | 04/08/25/2 to 04/15/25/1 | 04/15/25/2 to 04/22/25/1 | 04/22/25/2 to 04/29/25/1
.
.
.
.
.
.
.
.
.
.
.
.
Data courtesy C. Naylor

## Slide 5: Operations for BLIP
No BLIP
this past week
4/1-8/2025:
200 MeV production concluded Friday. Other anticipated runs were postponed.
67.87 hr production
5.15 hr failures
Availability: 92.9%

## Slide 6: NSRL activity past week: 4/1-8/2025 (as of 0800)
Availability: 98.1%
NSRL running continues, with various users running
Tandem produced Ag, Au for single ion modes.
Running 25-A schedule since 3 February. Schedule posted, updates to 28 June for beams & users.
Chart: NSRL Hours
| Experimental Setup | Failure | Machine Development | Machine Setup | Operator Training | Scheduled Maintenance | Scheduled Shutdown | Science
NSRL Hours | 0 | 1.32 | 0 | 14.25 | 0 | 0 | 100.28 | 52.15

## Slide 7: Notes from Operations
Notable failures (>1 hr)
RHIC Blue main dipole system failure, ongoing
AGS extraction bump failures, ongoing
AGS RF & MMPS trip, cooling PLC issues
AGS E17 gamma-tr PS failure, GTO switch repaired
Booster D6 septum PS trips; interlock board connectors repaired
Linac FBI interlock, lhp-o081-ps malfunction card adjusted
Linac Mod4 RF failure, 8618 tube replaced
Other notes
Various Tandem foil changes, accelerator room access, tuning
Various Linac trips, resets, retuning
AGS access for various jobs
Over 23 hours injector setup, tuning Au/pp

## Slide 8: Reminder from Operations
MCR beam operations continue
  Operator/OC shifts continue for NSRL users, 2 shifts/5 days this week and next.
    NSRL ions from Tandem, protons as required (pending resumption of AGS Au)
    GCR pending EBIS restart.
  BLIP production tentative 9 April; additional short exposures next week.
  RHIC beam setup suspended pending warmup/repair
    AGS Au set up 2 energies.
    AtR beam pending extraction PS failures.
  AGS Polarized proton setup, other studies anticipated
Note: MCR will not be occupied continuously.
  No OC on duty overnight. Operator overnight pending BLIP. No MCR this weekend.
  Contact CAS in off hours (x2024) for urgent issues when MCR is not staffed.
Teams phone setup: awaiting ITD. No more Cisco (remove Cisco phones) Identify anomalies outstanding. Contact ITD help desk x5522, Maintenance Coordinator
Changes? Time to update is now. Expect calls at all hours.
  http://directory.pbn.bnl.gov/
    CHECK AND EDIT YOUR OWN CONTACT INFO
  https://www.cadops.bnl.gov/Operations/personnel/call_in_lists/
    CHECK YOUR CALLIN LIST: expect contact off-hours
  Alarm response instructions: Groups prompted for updates

## Slide 9: Keytree notes
Remote keytree systems require a database lookup to validate and authorize distribution of keytokens. The Keytrak system’s database is available for lookup functionality, but can no longer be modified in any way to add or edit qualified personnel.
Personnel affected:
New employees, experimenters arriving after 12/1/2024 could not be enrolled in database
Existing employees & experimenters, not already enrolled, cannot be added or modified in database
Remote keytrees affected:
Iris scan @NSRL
BNLID scan @AGS South gate, North Conjunction Gate
Iris scan @RHIC STAR, sPHENIX, IP12, IP4
Keytrees NOT affected:
BNLID scan @Linac, Booster
BNLID scan @RHIC IP2
MCR keytrees

## Slide 10: Keytree notes, continued
Mitigation:
Choose entrants that are currently enrolled to perform the work in the enclosure under Controlled Access (CA).
Obtain CA keys from MCR for remote gate watch
Arrange for local gate watch using other tokens for entrants.
Arrange for Restricted Access, and allow for delays incurred to sweep areas.
CAUTION
Follow procedures. Gate Watch staff will remain vigilant.
  No “piggy-backing” – one key/token per entrant.
  Access keys are not candy! Authenticated entrant retains possession.
Radiological Controls and the Access Controls System are not to be circumvented. This is (has been) enforced with disciplinary action (dismissal).

## Slide 11
Chart: Availability: RHIC Run-25
| week 25 | week 26 | week 27 | week 28
Availability | 0 | 0.079436 | 0 | 0
Average | 1 | 0.079436 | 0.079436 | 0.079436
Goal | 0.8 | 0.8 | 0.8 | 0.8

## Slide 12
Chart: Mean Time Between Failure, Mean Time To Repair, Average Failure Hours per Day (cryo start to cryo end date)
| MTBF | MTTR | Failure hr/day
Run7 | 5.3 | 2 | 6.3
Run8 | 6.3 | 1.2 | 3.8
Run9 | 5.5 | 1.3 | 4.42
Run10 | 5.5 | 1 | 3.8
Run11 | 5.7 | 1.2 | 4.5
Run12 | 6.9 | 1.1 | 3
Run13 | 6.6 | 1.2 | 3.5
Run14 | 8.6 | 1.3 | 3
Run15 | 8.1 | 1.1 | 3.1
Run16 | 6.4 | 1.2 | 3.6
Run17 | 6.8 | 1.2 | 3.7
Run18 | 9.3 | 0.9 | 2.1
Notes: Reliability comparisons to previous runs

## Slide 13: Availability, expected beam hours
Notes: Normally hidden. Explains how the 85% from DOE comes in to play, & general availability metrics