## Slide 1
Chart: C-AD ACTIVITY MARCH 2025
| FY25-week 22: | FY25-week 23: | FY25-week 24: | FY25-week 25: | FY25-week 26:
Physics | 0 | 0 | 0 | 0 | 0
Machine Development | 0 | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0 | 0
Experimental setup | 0 | 0 | 0 | 0 | 0
Setup | 0 | 0 | 0 | 0 | 8.17
Scheduled Maintenance | 0 | 0 | 0 | 0 | 24
Scheduled Shutdown | 168 | 167 | 168 | 168 | 41.15
Unscheduled shutdown | 0 | 0 | 0 | 0 | 0
Machine failures | 0 | 0 | 0 | 0 | 94.68

## Slide 2
Chart: C-AD ACTIVITY April 2025
| FY25-week 27: | FY25-week 28: | FY25-week 29: | FY25-week 30:
Physics | 0 | 0 | 0 | 0
Machine Development | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0
Experimenter Setup | 0 | 0 | 0 | 0
Machine Setup | 0 | 0 | 0 | 0
Scheduled Maintenance | 168 | 168 | 168 | 168
Scheduled Shutdown | 0 | 0 | 0 | 0
Unscheduled Shutdown | 0 | 0 | 0 | 0
Machine Failures | 0 | 0 | 0 | 0
Data courtesy C. Naylor

## Slide 3
Data courtesy C. Naylor
Chart: C-AD ACTIVITY MAY 2025
| FY25-week 31: | FY25-week 32: | FY25-week 33: | FY25-week 34: | FY25-week 35:
Physics | 0 | 0 | 0 | 0 | 0
Machine Development | 0 | 0 | 0 | 0 | 0
Beam Studies | 0 | 0 | 0 | 0 | 0
Experimental setup | 0 | 0 | 0 | 0 | 0
Setup | 0 | 0 | 0 | 0 | 0
Scheduled Maintenance | 168 | 168 | 168 | 168 | 0
Scheduled Shutdown | 0 | 0 | 0 | 0 | 0
Unscheduled shutdown | 0 | 0 | 0 | 0 | 0
Machine failures | 0 | 0 | 0 | 0 | 0

## Slide 4
Data courtesy C. Naylor
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- MARCH 2025
| 02/25/25/2 to 03/04/25/1 | 03/04/25/2 to 03/11/25/1 | 03/11/25/2 to 03/18/25/1 | 03/18/25/2 to 03/25/25/1 | 03/25/25/2 to 04/01/25/1
PPS_AGS | 0.32154
RfBooster | 0.21877
ESHQ | 0.089256
PPS_Booster | 0.003403
PS_RHIC | 0.28128
sum<1hr | 0.0063199

## Slide 5
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- April 2025
| 04/01/25/2 to 04/08/25/1 | 04/08/25/2 to 04/15/25/1 | 04/15/25/2 to 04/22/25/1 | 04/22/25/2 to 04/29/25/1
.
.
.
.
.
.
.
.
.
.
.
.
Data courtesy C. Naylor

## Slide 6
Data courtesy C. Naylor
Chart: INTEGRATED FAILURES (GREATER THAN ONE HOUR) BY SYSTEM -- MAY 2025
| 04/29/25/2 to 05/06/25/1 | 05/06/25/2 to 05/13/25/1 | 05/13/25/2 to 05/20/254/1 | 05/20/25/2 to 05/27/25/1 | 05/27/25/2 to 06/03/25/1
.
.
.
.
.
.
.
.
.
.
.
.

## Slide 7: Operations for BLIP
No BLIP
this past week
5/20-27/2025:
200 MeV production began Friday.
89.78 hr production
4.68 hr failures
Availability: 95.1%

## Slide 8: NSRL activity past week: 5/20-27/2025 (as of 0800)
Availability: 77.4%
NSRL running continues. No users; beam setup & development for upcoming schedule.
No Tandem ions; Linac protons.
EBIS He, O, Si, Ti, Fe, Nb, Au in Booster and delivered to NSRL. Ta, Bi pending.
Running 25-A schedule since 3 February. Schedule posted, updates to 28 June for beams & users. 25-C schedule yet to be published for July-September.
Chart: NSRL Hours
| Experimental Setup | Failure | Machine Development | Machine Setup | Operator Training | Scheduled Maintenance | Scheduled Shutdown | Science
NSRL Hours | 0 | 14.27 | 25.42 | 21.98 | 1.6 | 0 | 104.73 | 0

## Slide 9: Notes from Operations
Notable failures (>1 hr)
RHIC Blue main dipole system failure, awaiting cooldown & testing
AGS extraction bump failures, ongoing
AGS G10 kicker failure, repairs completed
EBIS HV pulser PS failure, various repairs
EBIS HV cage issue, disconnected cable removed
EBIS timing failures, supercycle software bug fixed
Booster MMPS trips (7x), various repairs
Linac hi-intensity source extractor failure, switch to Source 2 in progress.
Other notes
Linac RF tuning to improve losses, other trips/resets.
Various Booster, AGS, EBIS PS & RF trips/resets
Over 21 hours injector pp setup, other studies (when injector systems are available)

## Slide 10: Reminder from Operations
MCR beam operations continue
  Operator/OC shifts continue for NSRL users, 2 shifts/5 days this week and next.
    No ions from Tandem; Linac protons as required; Ion beams from EBIS.
  BLIP production continues through 3 June, with additional run to follow.
  RHIC beam setup pending cooldown, testing repair
    AtR beam pending extraction PS failures.
    Dedicated Tandem Au beam setup anticipated 30 May
  AGS Polarized proton setup, other studies continue 2 shifts/5 days
Note: MCR will not be occupied continuously.
  No OC on duty overnight until RHIC start. Contact CAS in off hours (x2024) for urgent issues when MCR is not staffed.
Changes? Time to update is now. Expect calls at all hours.
  Alarm response instructions: Groups prompted for updates
  http://directory.pbn.bnl.gov/
    CHECK AND EDIT YOUR OWN CONTACT INFO
  https://www.cadops.bnl.gov/Operations/personnel/call_in_lists/
    CHECK YOUR CALLIN LIST: expect contact off-hours

## Slide 11: Keytree notes
Remote keytree systems require a database lookup to validate and authorize distribution of keytokens. The Keytrak system’s database is available for lookup functionality, but can no longer be modified in any way to add or edit qualified personnel.
Personnel affected:
New employees, experimenters arriving after 12/1/2024 could not be enrolled in database
Existing employees & experimenters, not already enrolled, cannot be added or modified in database
Remote keytrees affected:
Iris scan @NSRL
BNLID scan @AGS South gate, North Conjunction Gate
Iris scan @RHIC STAR, sPHENIX, IP12, IP4
Keytrees NOT affected:
BNLID scan @Linac, Booster
BNLID scan @RHIC IP2
MCR keytrees

## Slide 12: Keytree notes, continued
Mitigation:
Choose entrants that are currently enrolled to perform the work in the enclosure under Controlled Access (CA).
Obtain CA keys from MCR for remote gate watch
Arrange for local gate watch using other tokens for entrants.
Arrange for Restricted Access, and allow for delays incurred to sweep areas.
CAUTION
Follow procedures. Gate Watch staff will remain vigilant.
  No “piggy-backing” – one key/token per entrant.
  Access keys are not candy! Authenticated entrant retains possession.
Radiological Controls and the Access Controls System are not to be circumvented. This is (has been) enforced with disciplinary action (dismissal).

## Slide 13
Chart: Availability: RHIC Run-25
| week 25 | week 26 | week 27 | week 28 | week 29 | week 30 | week 31 | week 32 | week 33 | week 34
Availability | 0 | 0.079436 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Average | 1 | 0.079436 | 0.079436 | 0.079436 | 0.079436 | 0.079436 | 0.079436 | 0.079436 | 0.079436 | 0.079436
Goal | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8 | 0.8

## Slide 14
Chart: Mean Time Between Failure, Mean Time To Repair, Average Failure Hours per Day (cryo start to cryo end date)
| MTBF | MTTR | Failure hr/day
Run7 | 5.3 | 2 | 6.3
Run8 | 6.3 | 1.2 | 3.8
Run9 | 5.5 | 1.3 | 4.42
Run10 | 5.5 | 1 | 3.8
Run11 | 5.7 | 1.2 | 4.5
Run12 | 6.9 | 1.1 | 3
Run13 | 6.6 | 1.2 | 3.5
Run14 | 8.6 | 1.3 | 3
Run15 | 8.1 | 1.1 | 3.1
Run16 | 6.4 | 1.2 | 3.6
Run17 | 6.8 | 1.2 | 3.7
Run18 | 9.3 | 0.9 | 2.1
Notes: Reliability comparisons to previous runs

## Slide 15: Availability, expected beam hours
Notes: Normally hidden. Explains how the 85% from DOE comes in to play, & general availability metrics