## Slide 1: Preinjector Status
July 22, 2025
D. Raparia
Time Meeting

## Slide 2: Tandem
MP7
currently providing ions for RHIC
Track to replace terminal foils in mid August
Low energy beam stop bellow replaced; beam stop still having issues
MP6
providing ions for external users
Next week Mon-Fri , external user
Tuning Au in the bypass line

## Slide 3: EBIS
Electronics testing continues
Scroll pump for the LEBT vacuum turbo was replaced
MPS issue for vacuum
Planning to develop gold beams on 22nd , 23rd and 29th July
IONS to NSRL
O+7 Si+11 ,Fe+20 Ag+29, Tb+35 Au+31,43, Bi+47

## Slide 4: Linac, Maintenance
Linac planning to restart mid November
OPPIS is running to for optimization of beam current studies