## Slide 1: Preinjector Status
November 04, 2025
D. Raparia
Time Meeting

## Slide 2: Tandem
MP7- RHIC support
Running well
MP6 – external users
External user Wednesday-Thursday

## Slide 3: EBIS
Smooth operation for NSRL
Providing all the ions to setup GCR and electronics
Working molecular hydrogen
Planning to provided molecular HeH+ to NSRL to provide He and H both. Only change in the NSRL beam line (R-Line) . Working on USI
IONS to NSRL
H2+ He+ 2 C+5 O+7 Si+11 ,Fe+20

## Slide 4: LINAC
Linac will be ready for PP beam by 2st week of Nov
BLIP requesting beam on 12/29/2025
OPPIS, conditioning < ~ 500 uA at FC4 ( before RFQ)
High intensity H- source is conditioning
Last Thursday and Friday, due to excessive vacuum activity in Tank 5 at full gradient, we opened and cleaned two collars and four tuners.
RF conditioning well , should be ready by Friday
Possibily try PP to 200 MeV polarimeter on Friday