## Slide 1: sPHENIX Status
Time Meeting
Dec. 9, 2025
Kin Yip
sPHENIX Director of Operations

## Slide 2: sPHENIX Status
  sPHENIX completed taking (Au + Au) data on Dec. 8 (morning). We’re preparing to take (p+p) data towards the goal of 13/pb, the next must-do priority recommended by PAC25.
Dec. 3: UPS was fully installed for the PLC system (TPC) in the Gas Mixing House.
Minor leak was confirmed to be from EMCAL SiPM cooling liquid during the weekend and we opened the Magnet door and a few HCAL panels Monday morning to investigate the leak.
    At the end, we were able to mitigate the leak falling on the HCAL by diverting its flow, and clean the HCAL panels.
We aim to close up the Magnet door today.

## Slide 3: sPHENIX Status (cont.)
When all sPHENIX detectors were being operated.
1008C pump trips
CDU issue
1008C pump trips
CDU issue
6x6
No TPC
APEX

## Slide 4: sPHENIX Status (cont.)
~ 93.9% of the goal ( 7 nb1 )