## Slide 1: BHCal Prototype
BHCal Weekly Meeting
E.J. Mannel
Feb 7, 2015

## Slide 2: What are the Goals?
Instrument the sPHENIX prototype HCal with:
  Recycled tiles from sPHENIX
  New SiPMs- EPIC version
  New readout electronics
Physics
  Verify that the electronics measure something other then noise
  “Calibrate” the tiles with Cosmics (MIPs) in BNL High Bay
  Test beam with hadrons ???

## Slide 3: Where do we stand?
Mechanical
  Steel is ready for tiles? Need to confirm?
  Tiles at GSU
    Testing complete?
    Documented ?
    Ready to ship ?
  What is needed to make sure that we can light tight the detector?
SiPMs
  SiPMs in hand
  Short (1m) SiPM cables in hand
  Long (2m) SiPM cables waiting quote
  SiPM boards waiting quote
  SiPM assembly estimate at Instrumentation in hand
LED/Laser system ?

## Slide 4: What is Required for the Prototype
Steel
  At BNL
  Ready to receive tiles and electronics?
  Any modifications required?
  Covers to light tight the detector
New tiles
  Most if not all from GSU
  Cataloguing and assigning location
SiPMs
  Have on hand
  SiPM board designed
  Waiting for board quote
  Have estimate for assembly at BNL Instrumentation.
  SiPM board holders.
Cables
  SiPM RF cables
  Optical cables
  Power cables

## Slide 5: Required Continued….
Readout electronics
  ORNL (Norbert) is supplying a board which Martin has.
  Mounting requirements of electronics on the detector?
  Computer(s) , dedicated system?
  More cables?
  Cooling?
Everything I missed
  Includes specific items for a test beam effort.

## Slide 6: Costing:
A number of purchases have been made, or need to be made, to complete the refurbishment of the BHCal on BNL EPIC BHCal account:
Item | Status | Cost
SiPMs | Delivered | $3360.00
2m RF Cables | On Order, 12-14 Weeks | $1485.00
SiPM PCB Boards | Need to place order | $757.00
SiPM Board Assembly | Have estimate, 2 weeks | Est $800-$1200
SiPM Holders | Unknown | ???
Shipping | TBD | ???
Misc Hardware | TBD | ???
Misc Cables | TBD | ???