## Slide 1: BiC Update
Kevin Bailey
Triple I Engineering Meeting Update
April 21, 2025

## Slide 2: BIC Workshop @ Argonne 4/9-11/25
- Most updates in person
Small breakout working groups
Schedule timeline reviews
AstroPix Module clean room tour
Successful workshop

## Slide 3: Detector Views – Astropix Update
*Prototype Stave Design!
110” long Al parts
OLD DESIGN
Parts expected in May

## Slide 4: Detector Views – Lead Update
Fresh lead on order
Due in May for test articles
Quote for 50 sectors within budget

## Slide 5: Detector Views – End of Sector Box
Workshop Highlight
OLD
DESIGN
In person discussions
Between groups working on Astrolinx and ESB electronics

## Slide 6: Status / Updates
Prototype stave/rail parts on order
Pb ordered 0.5m test articles
Pb ordered 3m test articles
Pb quote for entire detector within budget
ESB design progressing
Production at Argonne space being prepared
Work control documents approved for swaging and pressing lead operations in our small lab space
Some swaging and Pb press operations have been done

## Slide 7: Question & Comments