BTOF organization

Remaining sensor/chip R&D

- Test bare AC-LGAD sensors: IV/CV

  - Need: probe station, LCR meter

- Test bare AC-LGAD sensors: TCT laser

  - Need: TCT station

- Irradiation campaign organization

- Test FCFD

  - Need: source, TCT station, FPGAs

- Test beam activity

  - Support assembly of devices (need wirebonder) and pre-test

  - Support the data taking and analysis

Pre-assembly R&D

- Development of assembly ‘stavelet’ tooling and procedure

  - Need: wire bonder, engineering time, glue dispenser (automated), metrology …

- Development of assembled ‘stavelet’ DAQ board

  - Need: engineering time, FPGA

- Thermal study and QC on demonstrators

  - Need: ?

- Development of full stave assembly

  - Need: engineering time, large assembly area

- Development of FPC

  - Need: engineering time

- Development of edge board?

  - Need: engineering time

Assembly

- ‘Stavelet’ assembly (multiple sites)

  - Need: wire bonder, engineering time, glue dispenser (automated), metrology …

- Full stave assembly (fewer sites?)

  - Need: engineering time, large assembly area

- Sensor QC

  - Need: probe station, LCR meter

- Chip QC

  - ?

- ‘Stavelet’ QC

  - ?

- Full stave QC

  - Need: working edge board system

- Final assembly (just BNL?)