## Slide 1: Electronics & DAQ WG
Fernando Barbosa (JLab)
8 May 2025

## Slide 2
  Shorter meeting today due to public holiday in France
    EICROC/CALOROC ready for submission – administrative procedures being resolved
    SALSA – a few updates, more at next meeting, slides posted
  Meeting of pfRICH/hpDIRC/FNAL
    specs/requirements – finalizing dynamic range (30 pC – 300 pC) needs, timing precision
    30 fC ~ 2x105 Gain
    Investigating scaling gain within ASIC
    FCFD prototype late May from foundry
    Plan is to develop PCB (Ray Dawson) plugin to test with HRPPD by July 2025
    This FCFD variant is likely to be a different ASIC
  MPGD – likely an increase of 20% in the number of channels for Cymbal.
  ASIC/Project meeting at Saclay – 2-3 June 2025
  AOB
Welcome & News