# Discussion items

UK-EIC project status update (Daria)

- Iain should be added as WP1 coordinator

- We discussed the urgent need for continued funding this FY

- We strongly feel that STFC should not sign any agreements until the agreements with CERN/ALICE are sorted. UK groups will pull out if there is no MPAS tracker, and the absence of the CERN/ALICE agreement on access to the chip design is not sorted soon.

Planning of project finances (Peter)

- For equipment we plan to allocate the funds to 2 major institutes, who will then buy the equipment for a group of institutes

  - Need to establish that these institutes are happy to do that

  - Need to clarify long-term ownership of equipment

  - Need to understand where the equipment goes, to optimise this

  - STFC does not prescribe the profiling of equipment purchases from 2025 to 2029

- GV to verify with Oxford Physics department that they are happy to host funds for equipment

- MB will send around list of equipment to identify what goes where so that we can optimise allocations

Sensor and AncASIC status (Iain)

- We discussed the number of links and redundancy

Update on FPC interconnection: spTAB status; wire-bonding evaluation tests (James)

- We noted that for TAB bonding alignment (required to About 10 um) is challenging

Wire-bonding tests of FPC substrates at Liverpool + dummy parts for module prototyping (Jian)

- We discussed the realism of the bond pad layout. The proposed design is aggressive, that’s what we need

- We should check with the Americans if they are interested in joining

- Funds could be available if we can extract money from Lancaster

Update on module: PDR prototyping and testing (Marcello)

- We should make a plan of what parts are needed when so that we can see what we need to procure when

Update on testing: TID irradiations of Er1 prototypes; getting ready for MPW2 tests (Marcello)

Status of stave prototyping (Georg)

- We discussed the integration, QC processes and stave transport to the US in some more detail

- We noted the usefulness of a project engineer, not just for quality control

Stave support and first thoughts on air flow connection (Adam)