## Slide 1: BIC Update
Kevin Bailey & Tom O’Connor
Triple I Engineering Meeting Update
June 23, 2025

## Slide 2: First Test Article
Using GlueX lead 11cm wide
Using dummy fiber
  Non scintillating fiber
  Relaxation problem solved
Assembly techniques evolving
Waiting on machining and evaluation

## Slide 3: First Aluminum Extrusions
Pieces fit together
Slide smoothly @ 2.8m long
dddddd
Will use to test Astropix assembly tooling
Will iterate design

## Slide 4: New Lead
Fresh lead arrived
Not in the best of shape
Not in tolerance
  Ordered 0.5mm
  Received 0.6mm
RMA in progress