## Slide 1: BHCal Meeting: General
Stefan Bathe

## Slide 2: Conclusions from last time
Set up tile read-out in High Bay
  Eric taking the lead
Modify chimney sectors by entirely cutting off that section that currently (sPHENIX) has chimney tiles
  No need to acquire special chimney tiles
Still need to acquire spares for regular tiles

## Slide 3: Spare Tiles
Proposal is to acquire three sectors worth of spare tiles (10 % of total)
  Idea is that tiles of chimney sectors need to be removed before steel modification. If we allocate half the spares for that, we’d have 50 % spares for chimney sectors
  If we allocate the other half of spares for the other sectors, we’d have 5 % spares for those
Regular sectors
Chimney
spares

## Slide 4: Tile acquisition from Uniplast/Russia
Talked with Xiaochun He (GSU) yesterday
sPHENIX tiles were bought from Uniplast
Contact person: Edward Kistenev, BNL, now retired
Optical cement, epoxy, fibers, teflon tape purchased by BNL and shipped to Russia via GSU
Contract was between GSU and Uniplast
Total cost ~ $10 M (only tiles) plus material shipped to Russia
Next steps
  Edward Kistenev still interested in serving as contact person
  Xiaochun will explore possibility of GSU contract with Uniplast
    Xiaochun interested in this also for different project
    That project has collaborators from Serbia, which might be alternative avenue if US contract with Russia impossible
  Stefan will explore with project if 10 % spares is reasonable
  Stefan will ask Ed O’Brien for cost for material

## Slide 5: Today’s Agenda
Andrew Hurley on muon ID with BHCAl