## Slide 1: Stave prototyping status
Not much progress
We are still waiting for the mould parts
  Manufacturer has gone dark
  Need to consider plan B (find another manufacturer)
Other than that, we should have almost all parts
  Almost means that we are missing a few more K9 foam blocks, but we can substitute with autoclave tolerance polymer foam (in hand)
In other news, our TI camera has broken
  Negotiating a replacement from RS
  I was in the process of getting its data into Matlab
    More difficult than expected because camera has new firmware that doesn’t work with their standard libraries
    Got a new version, but then the camera broke