## Slide 1: Electronics & DAQ WG
Fernando Barbosa (JLab)
6 November 2025

## Slide 2
  Today: ASICs & Electronics Monthly Updates
    Christophe and Frederic will not attend today due to attendance at a conference:
      EICROC & CALOROC fab underway at TSMC
      Expect to receive both (w/ various versions) in mid-December
      EICROC1 test PCB completed
      Tests starting in January 2026, availability to various groups possibly ~March 2026.
  GTU Internal Review – 5 November 2025
    Excellent presentation by William Gu and discussions
    First articles in early 2026.
  Director’s/CD-2 Assessment Review – postponed to 2-3 February 2026
Welcome & News